## Slide 1
CPAT-AI · MANAGEMENT BRIEFING
CPAT-AI: progress and next steps
A bug-free, faster, copy-pasteable CPAT in Excel and Python
Stephen Stretton · 20 October 2026

## Slide 2
WHERE WE ARE
Mitigation: substantial progress. Distribution: done.
Source: CPAT-AI repo, release v6.3 and bug/issue register (20 Oct 2026) · CPAT-AI · 20 Oct 2026 · 2
MITIGATION
Substantial progress
• Prices, demand by 16 sectors and 8 fuels, power, road transport
• Revenues, CO2, other GHGs, GDP effects, carbon rates
• Checked against legacy CPAT and an independent Python recomputation
• Some features still being added
DISTRIBUTION
Done
• Household impacts as legacy, by decile
• ASPIRE and poverty-line transfers, production-sector prices, charts
• All 31 legacy distribution bugs fixed
AROUND IT
Documentation and hand-over
• Quick start, equations, method notes, every formula listed
• Bug register and cell-by-cell fix plans for legacy CPAT
• Python model (Coded CPAT) shares the same codes
So: a working, documented CPAT-AI; two co-benefit modules remain (see next steps).

## Slide 3
CPAT-AI VS LEGACY CPAT
What is different for the user
Source: CPAT-AI repo, release v6.3 and bug/issue register (20 Oct 2026) · CPAT-AI · 20 Oct 2026 · 3
 | Legacy CPAT | CPAT-AI
Scenarios | Scenario columns copied in by macro | A scenario is a column group: copy-paste to add one
How many | Two at a time (baseline + policy) | Any number: paste more groups, or batch-run and compare up to 8
Bugs | 159 known bugs | No known bugs: every legacy bug fixed, none copied
Formulas | Long, nested formulas | Runs with LAMBDA formulae, or entirely without (four variants)
Data | Data selected inside the calculation sheets | Data sheets at legacy addresses: paste a country's data, set its code
Speed | More than 5 s to recalculate a scenario | Faster: Excel timings to be confirmed (TBC)
So: same model as legacy, easier to use, extend and trust.

## Slide 4
RECALCULATION
Changing a scenario: recalculation time
Timings to be measured in Excel 365 on a standard WB laptop · CPAT-AI · 20 Oct 2026 · 4
>5 s
Legacy CPAT: recalculation after a scenario change
TBC
CPAT-AI with LAMBDA formulae: after a scenario change
TBC
CPAT-AI without LAMBDAs: after a scenario change
• Why it is faster: short formulas (max 100 characters), one formula per block.
• Only the changed scenario recalculates: each scenario is its own column group.
• To do: time the three cases in Excel on the same machine and fill in this slide.

## Slide 5
LEGACY CPAT: BUGS FOUND
159 bugs found in legacy CPAT
Source: CPAT-AI repo, release v6.3 and bug/issue register (20 Oct 2026) · CPAT-AI · 20 Oct 2026 · 5
159
legacy bugs: 128 mitigation, 31 distribution
9 / 43 / 76
mitigation bugs by priority: high / medium / low
0
legacy bugs copied into CPAT-AI
Typical types: wrong row or flag referenced · effect applied twice · hard-coded values · inputs that are never read
Example | What legacy does | Effect
GDP effect (L24) | Adds the GDP effect to the growth rate every year | GDP effects compound: overstated
Flaring (L19) | Counts flaring CO2 as methane | Emissions in the wrong gas
Regulations (L87) | Regulation share is always 0 | Regulation scenarios do nothing
Transfers (D1) | Targeted transfer capped at 10 points | Wrong household compensation

## Slide 6
LEGACY CPAT: ISSUES FOUND
62 issues found in legacy CPAT
Source: CPAT-AI repo, release v6.3 and bug/issue register (20 Oct 2026) · CPAT-AI · 20 Oct 2026 · 6
62
legacy issues: 52 mitigation, 10 distribution
50
replicated as legacy and tracked
12
not replicated, each by explicit decision
Typical types: old data · simplifications · questionable design choices
Example | What legacy does | Why it matters
Price data (I4) | Price data end in 2022 | Recent price changes missed
Fuel demand (I71) | Fuel use grows with total GDP, so population gets the income elasticity | Demand growth overstated
Prices (I63) | Demand responds to real USD prices, not local-currency prices | Devaluations have no effect

## Slide 7
APPROACH
Remove bugs; log issues; do not replicate bugs
Source: CPAT-AI repo, release v6.3 and bug/issue register (20 Oct 2026) · CPAT-AI · 20 Oct 2026 · 7
BUG
Legacy does not do what it means to
• Wrong row, double counting, a dead reference
• Always fixed in CPAT-AI, never copied
• Fix plans written for the legacy team
ISSUE
Legacy does what it means to, but it is open to question
• Old data, simplifications, design choices
• Replicated as legacy, logged and tracked
• Changed only by explicit decision
PYTHON
Coded CPAT matches Excel-AI
• Like legacy CPAT, without any of the bugs
• Same input and output codes as the Excel
• Same results on the same inputs
So: results stay comparable with legacy, except where legacy is simply wrong.

## Slide 8
HOW IT IS BUILT
AI-assisted development on GitHub
Tools: Claude Code (main), GitHub Copilot (occasionally) · CPAT-AI · 20 Oct 2026 · 8
Repos on GitHub
Model, scripts, documents and rules in version control
Claude Code
Writes builders, formulas, checks and documents; cloud sessions on branches
GitHub Copilot
Used occasionally for smaller edits
Checks
Independent Python recomputation; comparison with legacy
Release
Versioned workbook, register, docs; every task logged
• Rules in the repo: AGENTS.md, NORMS.md and CAVEATS.md tell any AI tool how to work and what was done.
• Reviewable: every change is a commit; bugs and issues are generated from one register.
• Human in charge: AI proposes and builds; decisions on issues are mine.

## Slide 9
WHAT REMAINS
Four pieces of work remain
Source: CPAT-AI repo, release v6.3 and bug/issue register (20 Oct 2026) · CPAT-AI · 20 Oct 2026 · 9
MODULE
Air pollution co-benefits
• Health and mortality effects of lower local pollution
MODULE
Transport co-benefits
• Congestion, accidents, road damage
CODE
Alignment of code
• Excel-AI, Python and the master code list use the same codes and results
DATA
Database back end
• Data outside the workbook; perhaps a second data table on SharePoint

## Slide 10
REPOSITORY
How the CPAT-AI repo is organised
github.com/cpmodel/CPAT-AI · CPAT-AI · 20 Oct 2026 · 10
Folder | What it holds | Who uses it
README, AGENTS, NORMS, CAVEATS | Who reads what; rules for people and AI; log of every task | Everyone
cpat_excel/ | Excel-AI: the CPAT-AI workbook, its builder, checks and documents | Modellers, reviewers
cpat_excel/cpat_excel_original/ | Legacy CPAT workbook: the reference (read-only) | Everyone
cpat_coded/ | Coded CPAT: the Python model, tests and Shiny app | Developers
legacy_bugfix_plans/ | Cell-by-cell fix plans for legacy CPAT | CPAT team
templates/, _research/ | Input template; source literature | Everyone
So: one repo, two projects (Excel and Python), one reference model and one task log.

## Slide 11
FOR DISCUSSION
What next, and how to work together
CPAT-AI · 20 Oct 2026 · 11
1
What to share with the IMF
Which version, documents and bug list; when; in what form
2
Involve the rest of the team
Open the repos and the process to colleagues, not just results
3
Two missing modules
Proposal: you and the STCs develop air pollution and transport co-benefits
4
User interface
Proposal: us or the IMF build the UI; or we split the UI in half
5
Way of working
One shared repo, one register, shared rules: collaborative by design
So: I would like this to be a joint effort: agree owners for the modules and the UI.

## Slide 12
Thank you
Questions and next steps