## Slide 1
CPAT-AI · MANAGEMENT BRIEFING
CPAT-AI: progress and what is new
Where we are, and how CPAT-AI differs from legacy CPAT
Stephen Stretton · 20 October 2026

## Slide 2
WHERE WE ARE
Mitigation: substantial progress. Distribution: done.
Source: CPAT-AI repo, release v6.3 and bug/issue register (20 Oct 2026) · CPAT-AI · 20 Oct 2026 · 2
MITIGATION
Substantial progress
• Prices, demand by 16 sectors and 8 fuels, power, road transport
• Revenues, CO2, other GHGs, GDP effects, carbon rates
• Checked against legacy CPAT and an independent Python recomputation
• Some features still being added
DISTRIBUTION
Done
• Household impacts as legacy, by decile
• ASPIRE and poverty-line transfers, production-sector prices, charts
• All 31 legacy distribution bugs fixed
AROUND IT
Documentation and hand-over
• Quick start, equations, method notes, every formula listed
• Bug register and cell-by-cell fix plans for legacy CPAT
• Python model (Coded CPAT) shares the same codes
So: a working, documented CPAT-AI; two co-benefit modules remain (see next steps).

## Slide 3
CPAT-AI VS LEGACY CPAT
What is different for the user
Source: CPAT-AI repo, release v6.3 and bug/issue register (20 Oct 2026) · CPAT-AI · 20 Oct 2026 · 3
 | Legacy CPAT | CPAT-AI
Scenarios | Scenario columns copied in by macro | A scenario is a column group: copy-paste to add one
How many | Two at a time (baseline + policy) | Any number: paste more groups, or batch-run and compare up to 8
Bugs | 159 known bugs | No known bugs: every legacy bug fixed, none copied
Formulas | Long, nested formulas | Runs with LAMBDA formulae, or entirely without (four variants)
Data | Data selected inside the calculation sheets | Data sheets at legacy addresses: paste a country's data, set its code
Speed | More than 5 s to recalculate a scenario | Faster: Excel timings to be confirmed (TBC)
So: same model as legacy, easier to use, extend and trust.

## Slide 4
RECALCULATION
Changing a scenario: recalculation time
Timings to be measured in Excel 365 on a standard WB laptop · CPAT-AI · 20 Oct 2026 · 4
>5 s
Legacy CPAT: recalculation after a scenario change
TBC
CPAT-AI with LAMBDA formulae: after a scenario change
TBC
CPAT-AI without LAMBDAs: after a scenario change
• Why it is faster: short formulas (max 100 characters), one formula per block.
• Only the changed scenario recalculates: each scenario is its own column group.
• To do: time the three cases in Excel on the same machine and fill in this slide.

## Slide 5
Thank you
Questions and next steps