## Slide 1
Consulting Proposal
Complete PowerPoint template and toolkit for creating high-quality, best-practice consulting-style project proposals

## Slide 3: This project has three key objectives
  [Insert high-level description of overall situation, as well as complication or challenge facing client e.g. [Client] is on a journey to professionalize its procurement function(s). Today, the spend is fragmented across the various functions and not centralized in a group procurement function.]
  [Insert high-level description of overall situation, as well as complication or challenge facing client]
  …
  …
Objectives for this project
Situation and complication
Source: xx
    [Insert key question(s)/objectives that the proposed project aims to answer e.g. What might the right future organizational setup and procurement operating model for [Client] look like?]
    [Insert key question(s)/objectives that the proposed project aims to answer]
    [Insert key question(s)/objectives that the proposed project aims to answer]
1
2
3

## Slide 4: Executive summary
01

## Slide 5
Best-practice guide
How to structure a consulting proposal

## Slide 7: Objectives of this template
Template overview
The Consulting Proposal template includes an extensive library of ready-to-use best-practice slides, a useful guide, and a real-life case example developed by ex-McKinsey, BCG, and Bain consultants to help you:
Create a complete, best-practice, well-structured consulting proposal
Find ready-to-use slide layouts and designs for all the relevant components of a proposal from situation slides to project timelines and fee structures, as used by top management consultants
Find inspiration for how to set up a proposal based on a winning, full-length real-life consulting proposal
Get a tried-and-tested best-practice guide on structuring consulting proposals with hands-on examples and practical how-tos
Access tips and tricks on creating business cases for proposals, as well as a checklist and helpful frameworks to take your proposal to the next level

## Slide 8: Content of this template
Template overview
Best-practice guide: How to structure a consulting proposal
Proposal template
Real-life case example
Appendix A: How to create a business case to accompany your proposal
Appendix B: Checklist and tips for presentations
Appendix C: Common frameworks and tools used in mgmt consulting
i
ii
iii
iv
v
vi

## Slide 9: This proposal storyline follows the proven structure for consulting proposals used by McKinsey, BCG, and Bain
Template overview
Executive summary
Background & context
What is the problem?
Objectives & proposed solution
Project approach & details
Costing/pricing
Why [your firm]?
Next steps & appendix
1
2
3
4
5
6
7
8
Core of your proposal
Keep it short and compelling following a situation-complication-resolution storyline
Proposal details
Include all the details that are important and relevant for your potential client to decide on the proposed project
Approach
Deliverables
Scope
Project plan & timeline
Project team/organization
Risks & mitigations
Situation
Complication
Resolution

## Slide 10: How we recommend using the template (I/III)
Template overview
This template consist of four main parts:
Best practice guide on writing consulting-style proposals
The template slides themselves that are ready to be filled in
Tips and tricks for making your proposal even better
Best-practice guide: How to structure a consulting proposal
Proposal template
Real-life case example
Appendix A: How to create a business case to accompany your proposal
Appendix B: Checklist and tips for presentations
Appendix C: Common frameworks and tools used in mgmt consulting
i
ii
iii
iv
v
vi
Real-life example of a winning proposal

## Slide 11: How we recommend using the template (II/III)
Get inspiration
Use if needed
Pick-and-choose
Start here
Template overview
We recommend starting with the best practice guide to understand the basics of how to construct a consulting-style proposal.
Then you can flip through the example to get inspired and see the framework and storyline in practice.
Then you can pick-and-choose the template slides that fit your needs.
Finally, you can run through the frameworks and tips, if you want to double-check your presentation or need some ideas.
Note: Examples have been sanitized and some numbers have been altered. There may therefore be slight discrepancies between slides
Best-practice guide
Proposal template
Real-life case example
Appendix A
Appendix B
Appendix C
i
ii
iii
iv
v
vi

## Slide 12: How we recommend using the template (III/III)
Template overview
Proposal template
ii
The template slides themselves have been arranged into sections.
We recommend using the section headers to get an overview and choose the sections that make sense for your needs.
Note: You can view a PowerPoint’s sections by clicking the ”slide sorter” icon at the bottom of the screen:

## Slide 13: #1 goal of a proposal Help the client say yes
Guide: How to structure a consulting proposal

## Slide 14: There are two elements to every great proposal; content and structure
Guide: How to structure a consulting proposal
Content
Structure
Does the proposal demonstrate a good understanding of the client, situation, goals and challenges, with a clear and compelling way forward to achieve winning ambition?
A good proposal should:
Create trust by demonstrating that you’ve understood the client, their situation, what they want to accomplish and what’s holding them back
Create compelling reason to act by demonstrating impact on their business, if challenges are left unresolved
Lowers risk by presenting a clear and compelling way forward, substantiated by evidence that you have done this before
Is the content presented in a way that makes it easy for decision makers to understand the solution and next steps that you propose?
A good proposal should:
Break down the main problem (how to achieve winning ambition) into specific challenges to be addressed
Connect individual challenges to solution components (solution building blocks)
Be easy to follow by presenting the high-level solution proposal first and then detailing each of its parts afterwards
Be easy to start by guiding the buyer on next steps to move forward

## Slide 15: Consulting proposals should always put client needs first
Guide: How to structure a consulting proposal
From a your firm-first perspective…
…to a client-first approach
We are great
Our products do this
This is all the stuff we can do
The more information, the better
Your firm as a vendor
We understand you
Your problems can be solved like this
This is the exact solution for you
To-the-point so we don’t overwhelm you
Your firm as a partner
Proposal feels like you are pushing a product on me
Proposal feels like the answer to my problems

## Slide 16: A good proposal is short, relevant, and actionable
Guide: How to structure a consulting proposal
Short
No one wants to read 100 pages, especially when it’s not about them
Use the pyramid principle (say the most important things first) and keep all the details in an appendix
Try and limit the main proposal deck to 20-30 slides or 10-15 pages
Help me remember the point and be able to retell it to others
Help me convince my stakeholders to say yes
Most people don’t care how the sausage is made
Take out everything that doesn’t directly relate to the solution you’re proposing
Only include the messages that are relevant to the client
Relevant
Help me fit this into my budget and planning
The clearer the path forward, the easier it is to say yes
Don’t put a burden on the client by making them guess the next step or resources needed
Make the ask on money, people, and time clear
Actionable

## Slide 17: A practical and easy way to achieve this is to use the SCR+BC framework
Guide: How to structure a consulting proposal
S Situation
This is the overall situation/market you are facing
C Complication
Something is happening that changes the situation or makes it better/worse
This change makes it harder for you to do x OR creates an opportunity for you to do y
R Resolution
Here is the best way for you to do x/y
BC Business case
And if we do a quick business case the potential of doing x/y is z

## Slide 18: The SCR framework translates to a proposal flow that feels natural and exciting for the client…
Guide: How to structure a consulting proposal
Inspiring title page
This sounds interesting, I want to read more
Executive summary
Content page, if the proposal is long or there is a big appendix
Complication:
These things are changing your landscape
I can nod my head here; this is exactly what we’re seeing
Project approach:
Here are the important details and timelines
Cost:
Here is what it will cost you
Numbers and timeline look good, I can make that work
Complication:
…and it will only get worse
Exactly. How do we solve that?
Complication:
This is how it is affecting you…
Next steps:
This is what we need from you and how to get started
I want one, what do I do now and what do you need from me?
Resolution:
This is the high-level solution
Business case:
This is what will come out of it
Okay, makes sense, that seems like the right solution
Situation:
Here is the landscape you are facing
Yes! That is the underlying problem, well spotted

## Slide 19: …and makes the proposal easier for the client to share, present, and discuss internally
Guide: How to structure a consulting proposal
The best practice client-first approach
The typical your firm-first approach
Section on who you are
Section on your product A
Section on your product B
…
Main proposal SCR+BC
“I can pitch this in the 20 min slot I have with my boss”
Appendix A: More info on problem/solution (if relevant)
“Here are the relevant numbers in case anybody asks”
Appendix B: More info on project approach (if relevant)
“More questions on the specific setup – no problem!”
Appendix C: About us/credentials
“Are these people even legit – wow, yes they have done so much”

## Slide 20: There are several helpful tips to make sure you’re using the SCR framework correctly (I/VIII):
Guide: How to structure a consulting proposal
You want to demonstrate that you’ve understood the client’s situation and therefore later come to the right conclusion about complication and answer.
If your proposal is a response to an RfP (a request-for-proposal) then this is also the section where you play back the request in your own words to show that you've probably understand the assignment. Ask yourself:
What are their business goals?
What do they want to accomplish with this project, if relevant?
How is their current performance?
What have they done so far?
Why are we in this process?
Who are the decision-makers?
You do not necessarily need to explicitly state all this in slides, but make sure any background or situational slides you do include are correct and to-the-point around the specific problem/opportunity area you’ll later cover in your proposal.
Situation

## Slide 21: There are several helpful tips to make sure you’re using the SCR framework correctly (II/VIII):
Guide: How to structure a consulting proposal
Once you’ve set the background and context with the situation, you want to highlight what has/will change given either a threat or challenge, or an opportunity.
You should clearly outline what the complication is, your best hypotheses on why the client has not yet done anything (if relevant), and what the impact will be if nothing is done, ideally quantitatively. Ask yourself:
Why is the current situation not sustainable (either because a threat will become a reality or an opportunity cannot be grabbed)?
What are the key barriers standing between client’s desired future state and current situation?
What is the business impact of leaving barriers/challenges unresolved?
Complication

## Slide 22: There are several helpful tips to make sure you’re using the SCR framework correctly (III/VIII):
Guide: How to structure a consulting proposal
You may want to highlight the key question(s)/objectives that your proposal will answer (either directly written as a question or indirectly stated in the complication).
Ask yourself:
What is the key question to be answered that will solve the current unsustainable situation and help the client achieve their goal?
What does success look like for this project?
Example:
Objective

## Slide 23: There are several helpful tips to make sure you’re using the SCR framework correctly (IV/VIII):
Guide: How to structure a consulting proposal
When you get to the resolution/your proposed solution, you want to be especially sure you follow the pyramid principle and start with the high-level components or overall main solution you’re proposing.
Example:
Resolution

## Slide 24: There are several helpful tips to make sure you’re using the SCR framework correctly (V/VIII):
Guide: How to structure a consulting proposal
Once you’ve presented the main answer/high-level solution you want to start detailing what is included under each solution element, showing which underlying questions or hypotheses will be investigated, what you expect the deliverables to be, and which specific methods or tools that will be used to get to an answer.
Consider ending this section with a short business case that estimates the measurable impact the client can expect in return for their investment in the project.
Example:
Project approach

## Slide 25: There are several helpful tips to make sure you’re using the SCR framework correctly (VI/VIII):
Guide: How to structure a consulting proposal
Then you want to show how you are proposing to to do the project/implement the solution and the associated investment required (here in can be beneficial to include both time in the form of resources required from the client’s side and money in the form of your fee).
Example:
Project approach and cost

## Slide 26: There are several helpful tips to make sure you’re using the SCR framework correctly (VII/VIII):
Guide: How to structure a consulting proposal
Following your formal proposed solution, you want to substantiate why they should choose you as their partner by including relevant experience and ideally specific cases that show you’ve done this before.
Consider including the following slides/sections:
We have successfully managed many projects of this size, scale, and complexity in [client industry]
We bring access to unequalled expertise and insights
We deliver results (as proven by these cases)
This list of past clients can be contacted for reference
Examples:
Why [your firm]

## Slide 27: There are several helpful tips to make sure you’re using the SCR framework correctly (VIII/VIII):
Guide: How to structure a consulting proposal
Finally, you ideally want to make it as easy for the client to say yes to move forward by suggesting next steps (this allows you to somewhat take control of the buying process and make it easier to start).
Note: This most often does not apply in an RfP (request for proposal) situation, as the client typically has a process in place already.
Example:
Next steps

## Slide 28
Template
Consulting Proposal

## Slide 29: [Title of document]
[Company logo]
[Insert date]
[Subtitle]
Change picture to match company pictures/ industry/project

## Slide 30: [Title of document]
[Date]
[Subtitle]
[Company logo]

## Slide 31
[Title of document]
[Subtitle, date]
[Company logo]
Change picture to match company pictures/ industry/project

## Slide 32: Executive summary
  What [Client] is looking for:
[Insert main value propositions that you bring to the table, e.g. experience with similar issues]
[Insert main value propositions]
…
  What we bring:
[Insert main value propositions that you bring to the table, e.g. experience with similar issues]
[Insert main value propositions]
…
  [Insert description of main driver of issue e.g. Client has severe issues with profitability levels]…
…[Insert description of main need e.g. resulting in need to streamline costs]…
…[Insert description of added need or benefit e.g. with a focus on fast impact and cross-organizational implementation]
[Insert main value propositions that you bring to the table, e.g. experience with similar issues]
[Insert main value propositions]
…

## Slide 33: Executive summary
Objectives
[Insert background/reasons for starting project]
[Insert background/reasons for starting project]
[Insert background/reasons for starting project]
…
[Insert bullet points on main project approach]
[Insert bullet points on main project approach]
[Insert bullet points on main project approach]
…
[Insert main deliverables or outcomes of project]
[Insert main deliverables or outcomes of project]
[Insert main deliverables or outcomes of project]
…
Project approach
Deliverables

## Slide 34: Summary of our proposal
Objectives
Solution
Outcomes
[Insert main objectives of project from client/company perspective. If proposal is answer to RfP, then clearly reiterate objectives stated in RfP]
[Insert main objectives]
…
[Insert main components of solution]
[Insert main components of solution]
…
[Insert project time frame]
[Insert main outcomes of project e.g. a clear recommendation to x]
[Insert main outcomes of project]
…

## Slide 35: [Client] wants to [insert main purpose of project]
[Insert short background on project e.g. the operational planning process has grown too cumbersome and fragmented]
…
[Insert primary purpose or action e.g. conduct an analysis to identify how the operational planning process can be automated]
[Insert secondary purpose or action, if relevant]
…
[Insert main deliverables e.g. a list of opportunities for automating parts of the operational planning process, incl. a high-level description of each opportunity re. process and system impact]
[Insert main deliverables]
…
[Insert primary business impact e.g. an optimised and more efficient operational planning process, including the associated enabler processes]
[Insert business impact e.g. reduction of manual tasks with 20%]
…
Project background
Project purpose
Project deliverables
Business impact

## Slide 36: Executive summary
[Key takeaway/conclusion in bold text]
[Supporting arguments for key takeaway/conclusion in bullet points]
[Supporting arguments for key takeaway/conclusion in bullet points]
[Supporting arguments for key takeaway/conclusion in bullet points]
[Key takeaway/conclusion in bold text]
[Supporting arguments for key takeaway/conclusion in bullet points]
[Supporting arguments for key takeaway/conclusion in bullet points]
[Supporting arguments for key takeaway/conclusion in bullet points]
[Key takeaway/conclusion in bold text]
[Supporting arguments for key takeaway/conclusion in bullet points]
[Supporting arguments for key takeaway/conclusion in bullet points]
[Supporting arguments for key takeaway/conclusion in bullet points]
[Final conclusion/recommendation in bold text]

## Slide 37: Content
[Insert section]
[Insert section]
[Insert section]
[Insert section]
[Insert section]
[Insert section]
[Insert section]
[Insert section]
[Insert section]
1
2
3
5
6
7
9
8
4

## Slide 38: Content
[Insert section]
[Insert short description of section]
01
[Insert section]
[Insert short description of section]
02
[Insert section]
[Insert short description of section]
03
[Insert section]
[Insert short description of section]
04
[Insert section]
[Insert short description of section]
05
[Insert section]
[Insert short description of section]
06

## Slide 39: Content
2 | Introduction
5 | How we understand the situation
12 | Proposed solution
20 | Project approach and plan
25 | Team and investment
27 | Appendices: [Your firm] in brief, references, CVs, detailed project plan and approach
[Insert relevant illustration or photo]

## Slide 40: Content
01. Executive summary
02. Proposal summary
Appendix
A. General company presentation
B. Selected case experience
C. Team profiles
D. Detailed project plan and approach

## Slide 41: Background and context (situation)
02

## Slide 42: [Insert industry or similar] is at an inflection point
[Insert description of situation in industry, client segment, market or whatever area is relevant for client’s situation]
[Insert description of situation in industry, client segment, market or whatever area is relevant for client’s situation]
[Insert description of situation in industry, client segment, market or whatever area is relevant for client’s situation]
[Insert complications and/or changes in situation]
We believe [Client] can [insert aspiration].
Source: xx
Footnote: 1. xx

## Slide 43: The ambition is [insert client ambition, if relevant]
  Future
  [Insert description e.g., World-class innovation engine is in place, creating a stream of new business opportunities to challenge the status quo.]
  Today
  [Insert short description of challenge e.g., No structured innovation engine. Core business is challenged.]
For discussion
Source: xx

## Slide 44: [Insert action title or simply “Background and purpose”]
  [Insert description of situation/background/context for proposed project e.g., Over the past ten years, [Client] has grown 6-7 times faster than the industry average. The growth indicates that a prudent strategic focus has been carried out, in particular where the increased geographical presence has been a central catalyst.]
  [Insert description of situation/background/context for proposed project]
  [Insert description of situation/background/context for proposed project]
  [Insert description of changes to situation using phrases like “There is a need for…”]
  [Insert ambition/aspiration of project, if relevant]
[Insert main point, if relevant] [Insert description, if relevant]
[Insert main point, if relevant] [Insert description, if relevant]
[Insert main point, if relevant] [Insert description, if relevant]
Source: xx

## Slide 45: What is the problem? (complication)
03
Slideworks note: There are several slides with situation, complication, and objective rolled into one. These can be found under section 4a.

## Slide 46: We believe the time to act is now
[Insert main reason to act]
[Insert main reason to act]
[Insert main reason to act]
[Insert main reason to act]
[Insert short description]
[Insert short description]
[Insert short description]
[Insert short description]
Source: xx

## Slide 47: [Client] faces several challenges leading to key question: [insert]
Situation
[Insert high-level description of overall situation e.g. [Client] has an established cash management business within its markets.]
[Insert high-level description]
[Insert high-level description]
…
[Insert challenge]
[Insert challenge]
[Insert challenge]
1
2
3
Challenges
Key question
[Insert key question/objective of project]
Source: xx

## Slide 48: [Client] has an opportunity to [insert e.g. take new markets and new customers by accelerating innovation]
Challenges/opportunities
[Insert high-level description of main challenge or opportunity to be addressed with proposed project e.g. Across regional offices, [Client] needs a shared view, i.e. process, tools and governance, on how to explore and scale new business opportunities to be used by its innovation team, innovation board and local innovation ambassadors.]
[Insert high-level description of main challenge or opportunity to be addressed with proposed project]
…
[Insert high-level description of overall situation e.g. [Client] has an established cash management business within its markets.]
[Insert high-level description of complication e.g. However, as digital payments rise, the sustainability of [Client]’s current business model is challenged.]
[Insert high-level description of complication or current initiatives e.g. [Client] has taken steps to make the business fit for the future with the vision “Leading the transformation of the cash ecosystem”.]
…
Situation
Objectives
How can [Client]...
…[insert main question(s) that proposed project will answer e.g. create a world-class innovation engine]?
…[Insert main question(s) that proposed project will answer]
Source: xx

## Slide 49: Objectives and proposed solution (resolution)
04

## Slide 50: This project will answer three key questions resulting in [insert desired impact]
Key questions to be addressed
    [Insert key question(s) that the proposed project aims to answer e.g. What might the right future organizational setup and procurement operating model for [Client] look like?]
    [Insert key question(s) that the proposed project aims to answer]
    [Insert key question(s) that the proposed project aims to answer]
1
2
3
Situation and complication
  [Insert high-level description of overall situation, as well as complication or challenge facing client e.g. [Client] is on a journey to professionalize its procurement function(s). Today, the spend is fragmented across the various functions and not centralized in a group procurement function.]
  [Insert high-level description of overall situation, as well as complication or challenge facing client]
  …
  …
Desired impact from project
  [Insert main expected outcomes from proposed project e.g. The project aims to design and implement the future procurement operating model and function.]
  During this project, we will:
  [Insert main deliverables or activities in project e.g. Assess the current procurement organization and processes to identify potential barriers and improvement areas.]
  …
Source: xx

## Slide 51: This project will answer three key questions
Key questions
Situation and complication
  [Insert description e.g., [Client] is driving a focus strategy process within the products division and is currently clarifying strategic choices and defining concrete strategic initiatives.]
  [Insert description in bullet points]
  [Insert description in bullet points]
  [Insert description in bullet points]
  …
  [Insert Client’s ask (if explicit) e.g., [Client] is looking for assistance in developing and implementing an implementation model that will ensure that the desired strategy is executed with impact.]
  [Insert key question e.g., How do we design an implementation model that fits [Client] and realizes the full impact of the new strategy?]
  [Insert key question]
  [Insert key question]
1
2
3
Source: xx

## Slide 52: The objective of this project is to [insert]
Objectives of project
Situation and complication
  [Insert description e.g., [Client] is driving a focus strategy process within the products division and is currently clarifying strategic choices and defining concrete strategic initiatives.]
  [Insert description in bullet points]
  [Insert description in bullet points]
  [Insert description in bullet points]
  …
  [Insert Client’s ask (if explicit) e.g., [Client] is looking for assistance in developing and implementing an implementation model that will ensure that the desired strategy is executed with impact.]
  [Insert key question/objective e.g., How do we design an implementation model that fits [Client] and realizes the full impact of the new strategy?]
  [Insert key question/objective]
  [Insert key question/objective]
1
2
3
Source: xx

## Slide 53
[Insert objective(s) as short, centered lines to grab client’s attention]

## Slide 54
In a setup that allows [Client] to…
[Insert main parameter or criteria]
[Insert main parameter or criteria]
[Insert main parameter or criteria]
[Insert main parameter or criteria]
[Insert key question(s)]
Source: xx

## Slide 55: Slideworks note:
This section of your proposal should be very project-specific, and we can therefore not include standard template slides. You can find an example of what a solution section looks like in the case further down.
When we talk about a solution in a proposal it can be either a preliminary idea of the ‘output’ a client needs to implement (e.g., cost-cutting levers, a new way to generate revenue etc.) or a process to get to an output (e.g., an innovation program, an operational diagnostic etc.)
In some situations, you may be able to present a specific/detailed solution (for example a system or a certain way to do things) because you have deep knowledge and insight about the client and the subject matter.
In other situations, you can only outline the characteristics that a good solution for the client must possess (it must be able to do x and cover y etc.).
The important thing is to show that you understand the problem enough to have thought about how to solve it, and you can give the client a feeling of what will come out of the project in the end.

## Slide 56: Slideworks note: Your solution section should be compelling answer to the client’s challenge
What the future
looks like
A description of what the future looks like and how the client will work when the new solution is implemented.
What will
be different
A description of what will be different from today.
A description of what characterizes a good solution for the client based on your knowledge and experience.
What good
looks like
The proposed solution is an illustration of the business and behavioural impact.
Illustrates
impact

## Slide 57: Slideworks note: See the real-life example later in this template to get inspiration on how a solution section might look

## Slide 58: The project aims to [insert main vision/ambition and key targets]
[Insert more detailed descriptions, if relevant]
[Insert more detailed descriptions, if relevant]
[Insert more detailed descriptions, if relevant]
…
[Insert more detailed descriptions, if relevant]
[Insert more detailed descriptions, if relevant]
[Insert more detailed descriptions, if relevant]
…
[Insert company vision or main purpose of project]
[Insert second line, if relevant]
Vision
[Insert aim e.g. Strong and shared innovation center of excellence]
[Insert aim]
[Insert aim]
xx%
[Insert parameter e.g. revenue]
+xx
[Insert parameter]
xx%
[Insert parameter]
-xx%
[Insert parameter]
Business impact
[Insert secondary area, if relevant e.g. organizational impact]
Source: xx

## Slide 59: The project is expected to result in [insert quantitative or qualitative outcome]
  Overall impact: [Insert comment on overall outcome of project e.g. Expected impact of 20-30% bottom line growth split across three main drivers]
Business impact:
  [Insert main assumptions or notes around where revenue or savings are expected to come from (if relevant) e.g. from improved client performance, financial performance, process performance, as well as ranges of expected outcomes
  [If relevant, include other non-quantitative business outcomes e.g. compliance with external requirements or other intangible benefits]
  …
Organizational impact:
  [Insert main assumptions or notes around expected or desired impact along relevant dimensions e.g. best practices applied, organizational capabilities demonstrated, technological capabilities demonstrated, competence, knowledge and abilities of employees etc.]
  …
  …
[Underlying behavioral change]
[Org. impact A]
[Org. impact B]
Overall expected impact: xx [currency]
[Business impact A]
[Business impact C]
Assumptions and considerations
High-level business case
[Business impact B]
Source: xx

## Slide 60: Achieving the goal of creating new growth for [Client] requires the project to create both business and behavioral impact
Business case
Main deliverables
[Insert deliverable 1 e.g. Implementation plan] [Insert short description e.g. Plan for organizational capability development roll-out, incl. possibility of further roll-out to other regions as well as to other product areas.]
[Insert deliverable 2 e.g. Capability framework] [Insert short description e.g. Pragmatic translation of the strategy into selection of key marketing capabilities and behaviors]
[Insert deliverable 3] [Insert short description, max three lines]
[Insert deliverable 4] [Insert short description, max three lines]
[Insert deliverable 5] [Insert short description, max three lines]
  5
  4
  3
  2
  1
Business impact
[Insert description of quantitative and/or qualitative business impact e.g. Improve competitiveness and ability to address the challenges from new competitors, price erosion etc.]
Measured by:
[Insert main KPIs for project or wider impact e.g. Increased sales contribution]
[Insert main KPIs for project or wider impact]
…
Organizational impact
[Insert description of organization impact or similar e.g. Conversations determine our actions and behaviours, and a key success criterion for the project will be to help change conversations and highlight successful marketing behaviour.
Measured by:
[Insert main KPIs for project or wider impact e.g. Increased use of shared tools/templates]
[Insert main KPIs for project or wider impact e.g. Center of Excellence established]
...
[Third relevant dimension e.g. mindset and skills]
[Insert description of third dimension]
Measured by
[Insert main KPIs for project or wider impact]
[Insert main KPIs for project or wider impact]
…
Source: xx

## Slide 61: Based on our knowledge of [Client]’s structure, we see a number of cost reduction opportunities across xx focus areas
  [Insert potential cost reduction lever e.g. Software licence optimization]
  [Insert potential cost reduction lever]
  [Insert potential cost reduction lever]
  …
xx-xx% cost reduction potential
  [Insert potential cost reduction lever]
  [Insert potential cost reduction lever]
  [Insert potential cost reduction lever]
  …
xx-xx% cost reduction potential
  [Insert potential cost reduction lever]
  [Insert potential cost reduction lever]
  [Insert potential cost reduction lever]
  …
xx-xx% cost reduction potential
  [Insert potential cost reduction lever]
  [Insert potential cost reduction lever]
  [Insert potential cost reduction lever]
  …
xx-xx% cost reduction potential
  [Insert potential cost reduction lever]
  [Insert potential cost reduction lever]
  [Insert potential cost reduction lever]
  …
xx-xx% cost reduction potential
[Business unit 2, if relevant]
[Business unit 3, if relevant]
  [Insert potential cost reduction lever]
  [Insert potential cost reduction lever]
  [Insert potential cost reduction lever]
  …
xx-xx% cost reduction potential
  Complexity
  Time to impact
[Area 1 e.g. IT]
[Area 2]
[Area 3]
[Area 6]
[Area 5]
[Area 4]
[Business unit 1]
  Complexity
  Time to impact
  Complexity
  Time to impact
  Complexity
  Time to impact
  Complexity
  Time to impact
  Complexity
  Time to impact
[Business unit 4]
Source: xx

## Slide 62: Developing the business case and ROI for [project x] is based on six building blocks
Key considerations for the business case outcomes:
  [Insert key considerations]
Business case building blocks:
Source: xx
[Insert third parameter e.g. revenue per customer]
[Insert third parameter e.g. ongoing opex]
Net return
Investment
[Insert first parameter e.g. customer acquisition cost]
[Insert second parameter e.g. conversion]
[Insert first parameter e.g. traffic or number of customers reached]
[Insert second parameter e.g. funding]
X
+
X
+

## Slide 63: Project approach / details
05

## Slide 64: The strategy process should drive better strategic choice-making and ensure effective implementation
Take a scientific approach
[Insert short description]
Design for execution
[Insert short description]
Engage and align organization
[Insert short description]
[Insert short description]
Build strategy capabilities
[Insert short description e.g., We will zoom in on the most important strategic issues and make sure to creatively explore multiple options for building a strong competitive advantage.]
Explore multiple strategic options
Source: xx

## Slide 65: Our project design criteria ensure [insert relevant description]
[Insert design criteria]
[Insert short description]
[Insert short description]
[Insert short description]
…
[Insert design criteria]
[Insert short description]
[Insert short description]
[Insert short description]
…
[Insert design criteria]
[Insert short description]
[Insert short description]
[Insert short description]
…
[Insert design criteria]
[Insert short description]
[Insert short description]
[Insert short description]
…
[Insert design criteria e.g. Test assumptions]
[Insert short description]
[Insert short description]
[Insert short description]
…
[Insert design criteria]
[Insert short description]
[Insert short description]
[Insert short description]
…
Source: xx

## Slide 66: We believe in four guiding principles for a strong [insert]
  [Principle 1]
  [Principle 2]
  [Principle 3]
  [Principle 4]
[Insert description of guiding principle, 2-3 lines]
[Insert description of guiding principle, 2-3 lines]
[Insert description of guiding principle, 2-3 lines]
[Insert description of guiding principle, 2-3 lines]
Source: xx

## Slide 67: These five core principles are embedded in our approach and form the basis of how we – together – will create lasting [insert]
  [Insert description of core principle]
C
  [Insert description of core principle e.g., We believe that being truly innovative is all about daring to explore valuable customer problems over solution ideas.]
A
  [Insert description of core principle]
B
  [Insert description of core principle]
D
  [Insert description of core principle]
E
[Insert illustration, if relevant]
[Insert illustration, if relevant]
[Insert illustration, if relevant]
[Insert illustration, if relevant]
[Insert illustration, if relevant]
Source: xx

## Slide 68: There are three main principles that govern the [insert] approach
[Insert main principle e.g., Focus on the big issues and choices]
[Insert description of principle/how it will manifest in project approach e.g., Create clarity by frontloading the big choices that are truly important for prioritization and setting direction.]
[Insert description of principle/how it will manifest in project approach]
[Principle 1 e.g., Make big choices]
[Insert main principle]
[Insert description of principle/how it will manifest in project approach]
[Insert description of principle/how it will manifest in project approach]
[Principle 2]
[Insert main principle]
[Insert description of principle/how it will manifest in project approach]
[Insert description of principle/how it will manifest in project approach]
[Principle 3]
Source: xx

## Slide 69: We believe that every [insert] project should stand upon three core principles
[Insert principle 1]
[Insert principle 2]
[Insert principle 3]
[Insert short description]
[Insert short description]
[Insert short description]
Core principles
1
2
3
Source: xx

## Slide 70: We propose a four-step approach
  1. [Insert step 1]
  2. [Insert step 2]
  3. [Insert step 3]
  4. [Insert step 4]
  [Insert key actions or project tracks e.g., Translate strategy into key marketing capabilities required to create growth]
  [Insert key actions or project tracks]
  …
  [Insert key actions or project tracks e.g., Identify and assess capability gaps across units and teams]
  [Insert key actions or project tracks]
  …
  [Insert key actions or project tracks e.g., Analyze and assess potential ways to close capability gaps]
  [Insert key actions or project tracks]
  …
  [Insert key actions or project tracks e.g., Create and evaluate overall implementation plan]
  [Insert key actions or project tracks]
  …
  [Insert main deliverables e.g., Capability framework]
  …
  [Insert main deliverables e.g., Gap assessment]
  …
  [Insert main deliverables e.g., Prioritized actions]
  …
  [Insert main deliverables e.g., Implementation plan]
  …
  xx weeks
  xx weeks
  xx weeks
  xx weeks
  [Insert guiding principle e.g., Co-create solutions with local teams to build engagement]
  [Insert guiding principle for project]
  [Insert guiding principle for project]
  [Insert guiding principle for project]
Guiding principles
Source: xx

## Slide 71: We propose a four-step approach
Key activities:
[Insert key activities]
[Insert key activities]
[Insert key activities]
Step 1
[Insert headline e.g., Diagnostic]
Step 2 [Insert headline]
Step 3 [Insert headline]
Step 4 [Insert headline]
…
Key activities:
[Insert key activities]
[Insert key activities]
[Insert key activities]
Key activities:
[Insert key activities]
[Insert key activities]
[Insert key activities]
Key activities:
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert timeframe]
[Insert timeframe]
[Insert timeframe]
[Insert timeframe]
Main deliverables:
[Insert main deliverables and/or decision to be made]
Main deliverables:
[Insert main deliverables and/or decision to be made]
Main deliverables:
[Insert main deliverables and/or decision to be made]
Main deliverables:
[Insert main deliverables and/or decision to be made]
Source: xx
Footnote: 1. xx
For discussion

## Slide 72: Project [insert] will evolve through four main phases
[High-level description of main purpose of phase]
Phase 4
[TIMELINE]
[High-level description of main purpose of phase]
[High-level description of main purpose of phase]
Phase 2
Phase 3
[TIMELINE]
[TIMELINE]
[High-level description of main purpose of phase]
Phase 1
[TIMELINE]
Key activities
[Description of key activities]
Outcomes
[Description of key metrics or other outcomes]
Key activities
[Description of key activities]
Outcomes
[Description of key metrics or other outcomes]
Key activities
[Description of key activities]
Outcomes
[Description of key metrics or other outcomes]
Key activities
[Description of key activities]
Outcomes
[Description of key metrics or other outcomes]
Source: xx
Footnote: 1. xx
For discussion

## Slide 73: Project [insert] will have five steps and will utilize a series of [insert type e.g. analytical] methodologies
  Five main steps:
  [Insert step 1]
  [Insert short description and main activities]
  [Insert step 2]
  [Insert short description and main activities]
  [Insert step 3]
  [Insert short description and main activities]
  [Insert step 4]
  [Insert short description and main activities]
  [Insert step 5]
  [Insert short description and main activities]
1
2
3
4
5
  Selection of [insert type] methods:
  [Insert method e.g., Cost breakdown]: [Insert description e.g., Analysis of current cost accounts and split across focus areas to create an understanding of the current cost structure.]
  [Insert method]: [Insert description]
  [Insert method]: [Insert description]
  [Insert method]: [Insert description]
  [Insert method]: [Insert description]
For discussion
Source: xx

## Slide 74: Project [insert] will focus mainly on [insert activities] with a series of critical analyses
Main activities
[Insert activity e.g., Deep-dive into performance gaps for supply chain areas and outline of impact and requirements in each track.]
[Insert activity]
[Insert activity]
[Insert activity]
[Insert activity]
…
Examples of analyses:
[Insert example e.g., Strategic supply chain implications]
[Insert short description e.g., Mapping and understanding supply chain implications of strategy in short-, medium-, and long-term. Used as input to strategic direction for supply chain transformation.]
[Insert example]
[Insert short description]
[Insert example]
[Insert short description]
[Insert example]
[Insert short description]
[Insert illustration e.g., framework or mini slide]
[Insert illustration e.g., framework or mini slide]
[Insert illustration e.g., framework or mini slide]
[Insert illustration e.g., framework or mini slide]
For discussion
Source: xx

## Slide 75: The objective of [insert process or project] is to [insert]
[Insert description of main objective of project or sub-process in project].
The analyses will cover three main areas:
Scope
Objectives, methods, and typical results
Deliverables
All [insert scope] are in scope, incl.:
[Insert area e.g., Compliance processes like revenue accounting, payables and expenses.]
[Insert area]
[Insert area]
…
[Insert] are not in scope.
[Insert deliverable e.g., Catalogue of cost and complexity drivers]
[Insert deliverable, e.g., Proposed transformation roadmap]
[Insert deliverable]
[Insert deliverable]
…
Tools and methods
[Insert description e.g., Driver analysis with key dependencies, touchpoints and complexity incurred by different activities e.g., process waste]
Results
[Insert results/outcomes e.g., Prioritized process levers for optimization across units.]
Tools and methods
[Insert description]
Tools and methods
[Insert description]
Results
[Insert results/outcomes]
Results
[Insert results/outcomes]
[Insert area of analysis e.g., Complexity drivers]
[Insert area of analysis]
[Insert area of analysis]
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
For discussion
Source: xx

## Slide 76: We will [insert description]
[Insert description of main objective of project or sub-process in project].
The analyses will cover three main areas:
[Insert area of analysis]
[Insert area of analysis e.g., ERP system]
Tools and methods
[Insert description e.g., ERP landscape overview to identify key dependencies and problems incurred by different systems, ERP strategy check, capability and functional requirements, future ERP landscape options.]
Tools and methods
[Insert description]
[Example analysis]
Results [Insert results/outcomes]
[Insert area of analysis]
Tools and methods
[Insert description]
Results [Insert results/outcomes]
[Insert deliverable e.g., Consolidated capability and functional requirements.]
[Insert deliverable]
[Insert deliverable]
[Insert deliverable]
…
Objectives, methods, and typical outcomes
Deliverables
For discussion
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
[Example analysis]
[Example analysis]
[Example analysis]
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
Source: xx

## Slide 77: Project approach and plan
  [Insert workstream, e.g. Implementation roadmap]
[Insert bullet description e.g., Description of phased implementation approach and plan for short- and long-term.]
[Insert bullet description]
[Insert bullet description]
  [Insert workstream]
[Insert bullet description]
[Insert bullet description]
[Insert bullet description]
  [Insert workstream]
[Insert bullet description]
[Insert bullet description]
[Insert bullet description]
  [Insert workstream]
[Insert bullet description]
[Insert bullet description]
[Insert bullet description]
  [Insert workstream]
[Insert bullet description]
[Insert bullet description]
[Insert bullet description]
5
4
3
2
1
Source: xx
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
For discussion

## Slide 78: We have a tried-and-tested approach to systematically [insert]
Criteria:
[Insert criteria for moving to next phase, if relevant]
[Insert criteria for moving to next phase, if relevant]
…
Criteria:
[Insert criteria for moving to next phase, if relevant]
[Insert criteria for moving to next phase, if relevant]
…
Criteria:
[Insert criteria for moving to next phase, if relevant]
[Insert criteria for moving to next phase, if relevant]
…
Go/ no-go
Go/ no-go
Kick-off
Go/ no-go
[Insert timeframe]
[Phase 3]
[Insert timeframe]
[Phase 2]
[Insert timeframe]
[Phase 1]
[Insert short description of phase]
[Insert short description of phase]
[Insert short description of phase]
[Insert short description of phase]
[Insert timeframe]
[Phase 4]
See detailed project plan and approach in Appendix [insert]
Source: xx

## Slide 79: There are three main project deliverables
[Insert description e.g., Challenge, strengthen, and detail current strategy based on [sanitized].
[Insert description]
[Insert description]
[Insert deliverable 1 e.g., Strengthen the strategy]
[Insert deliverable 2]
[Insert deliverable 3]
Source: xx

## Slide 80: The project will be centered around three key deliverables, which together make up the proposed solution
Description
Example
[Insert description]
  [Insert main bullet points or associated activities, if relevant]
  [Insert main bullet points or associated activities, if relevant]
  [Insert main bullet points or associated activities, if relevant]
  …
[Insert deliverable 1]
[Insert description]
  [Insert main bullet points or associated activities, if relevant]
  [Insert main bullet points or associated activities, if relevant]
  [Insert main bullet points or associated activities, if relevant]
  …
[Insert deliverable 2]
[Insert description]
  [Insert main bullet points or associated activities, if relevant]
  [Insert main bullet points or associated activities, if relevant]
  [Insert main bullet points or associated activities, if relevant]
  …
[Insert deliverable 3]
[Insert mini slide or illustration, if relevant]
[Insert mini slide or illustration, if relevant]
[Insert mini slide or illustration, if relevant]
Source: xx

## Slide 81: The project will deliver three key outputs, enabling [Client] to [insert]
Key activities:
[Insert description of activity]
[Insert description of activity]
[Insert description of activity]
…
Deliverable:
[Insert deliverable e.g., Implementation PMO team established and validated implementation plan in place.]
1
Key activities:
[Insert description of activity]
[Insert description of activity]
[Insert description of activity]
…
Deliverable:
[Insert deliverable]
2
Key activities:
[Insert description of activity]
[Insert description of activity]
[Insert description of activity]
…
Deliverable:
[Insert deliverable]
3
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
[Insert deliverable 1]
[Insert deliverable 3]
[Insert deliverable 2]
Source: xx

## Slide 82: Three key deliverables will ensure a well-defined [insert project objective]
[Insert deliverable]
[Insert sub-title, if relevant]
[Insert deliverable]
[Insert sub-title, if relevant]
[Insert deliverable e.g., Baseline diagnostic]
[Insert sub-title, if relevant]
[Insert main element of deliverable e.g., cost breakdown]
[Include bullet description e.g., identify main cost pools]
[Include bullet description]
[Include bullet description]
[Insert main element of deliverable]
[Include bullet description]
[Include bullet description]
[Include bullet description]
[Insert main element of deliverable]
[Include bullet description]
[Include bullet description]
[Include bullet description]
[Insert main element of deliverable]
[Include bullet description]
[Include bullet description]
[Include bullet description]
[Insert main element of deliverable]
[Include bullet description]
[Include bullet description]
[Include bullet description]
[Insert main element of deliverable]
[Include bullet description]
[Include bullet description]
[Include bullet description]
[Insert main element of deliverable]
[Include bullet description]
[Include bullet description]
[Include bullet description]
[Insert main element of deliverable]
[Include bullet description]
[Include bullet description]
[Include bullet description]
1
2
3
For discussion
Source: xx
[Insert main element of deliverable]
[Include bullet description]
[Include bullet description]
[Include bullet description]
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
[Insert illustration e.g. framework or mini slide]
Main deliverables:

## Slide 83: Each phase has clear, carefully selected milestones to make sure we focus on the right things at the right time
[Insert timeframe]
Multi-region Rollout
[Insert timeframe]
Local Beta
[Insert timeframe]
Pilot/MVP
[Insert timeframe]
Blueprint
[Area 1 e.g., Go-to-market]
[Insert milestone or deliverable e.g., Market opportunity and features validated by users]
[Insert milestone or deliverable]
[Insert milestone or deliverable]
[Insert milestone or deliverable]
[Insert milestone or deliverable]
[Insert milestone or deliverable]
…
[Insert milestone or deliverable]
[Insert milestone or deliverable]
[Insert milestone or deliverable]
…
[Insert milestone or deliverable]
[Insert milestone or deliverable]
[Insert milestone or deliverable]
…
[Area 2]
[Insert milestone or deliverable]
[Insert milestone or deliverable]
[Insert milestone or deliverable]
[Insert milestone or deliverable]
[Insert milestone or deliverable]
[Insert milestone or deliverable]
[Insert milestone or deliverable]
[Insert milestone or deliverable]
[Area 3]
[Insert milestone or deliverable]
[Insert milestone or deliverable]
[Insert milestone or deliverable]
[Insert milestone or deliverable]
[Insert milestone or deliverable]
[Insert milestone or deliverable]
[Insert milestone or deliverable]
[Insert milestone or deliverable]
See detailed project plan and approach in Appendix [insert]
Key milestones:
Source: xx

## Slide 84: This project will focus on [insert scope]
[Insert areas] are not in scope
[Insert main area e.g. cost drivers]
[Insert area in scope e.g., Procurement divided across organization]
[Insert area not in scope]
[Insert area in scope]
[Insert area in scope]
[Insert area in scope]
[Insert area in scope]
[Insert area in scope]
[Insert area not in scope]
[Insert area not in scope]
[Insert area not in scope]
[Insert area in scope]
[Insert area in scope]
[Insert area not in scope]
In scope
Not in scope

## Slide 85: The project starts with [insert] and concludes with [insert] in week [xx]
[Insert e.g., Understand starting point]
[Insert purpose]
[Insert purpose]
[Insert purpose]
[Insert purpose]
Purpose
  [Insert e.g., Kickoff workshop]
  [Insert e.g., Establish “war room”]
  [Insert activity]
  [Insert activity]
  [Insert activity]
  [Insert activity]
  …
  [Insert activity]
  [Insert activity]
  [Insert activity]
  [Insert activity]
  …
  [Insert activity]
  [Insert activity]
  [Insert activity]
  [Insert activity]
  …
  [Insert activity]
  [Insert activity]
  [Insert activity]
  [Insert activity]
  …
  [Insert activity]
  [Insert activity]
  [Insert activity]
  [Insert activity]
  …
Activities
[Insert phase]
[Insert phase]
[Insert phase]
[Insert phase]
[Insert phase e.g., Baseline]
[Insert key meeting, if relevant]
[Insert key meeting, if relevant]
xx weeks
xx weeks
xx weeks
xx weeks
[Insert key meeting, if relevant]
Milestones
  [Insert milestones and/or deliverables e.g., Structured overview of current positioning, strengths and weaknesses]
  [Insert milestones and/or deliverables]
  [Insert milestones and/or deliverables]
  [Insert milestones and/or deliverables]
  …
  [Insert milestones and/or deliverables]
  [Insert milestones and/or deliverables]
  [Insert milestones and/or deliverables]
  …
  [Insert milestones and/or deliverables]
  [Insert milestones and/or deliverables]
  [Insert milestones and/or deliverables]
  …
  [Insert milestones and/or deliverables]
  [Insert milestones and/or deliverables]
  [Insert milestones and/or deliverables]
  …
  [Insert milestones and/or deliverables]
  [Insert milestones and/or deliverables]
  [Insert milestones and/or deliverables]
  …
Source: xx

## Slide 86: High-level plan for a 6-week project [insert description]
Project week | Mobilize | 1 | 2 | 3 | 4 | 5 | 6
Activities |  |  |  |  |  |  | 
Key workshops and decisions |  |  |  |  |  |  | 
[Insert workstream and key activities]
[Insert workstream and key activities]
[Insert workstream and key activities]
[Insert workstream and key activities]
[Insert workstream and key activities]
              Project kickoff
  Ramp up organization
  Agree on project roles and responsibilities
  Plan and communicate
Comments
[Insert comments or notes, if relevant]
[Insert comments or notes, if relevant]
[Insert comments or notes, if relevant]
…
Preliminary project plan:
Kickoff workshop
Source: xx
[Insert key meeting, if relevant]
[Insert key meeting, if relevant]
Weekly check-ins

## Slide 87: 16-week project plan designed for [insert]
1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16
Phase 1
[Insert phase name e.g., Plan]
Phase 2
[Insert phase name]
Phase 3
[Insert phase name]
Phase 4
[Insert phase name]
Phase 5
[Insert phase name]
WS1: Kickoff and definition of impact/ambition/scope
Core team and steering committee
WS2: [Insert purpose]
[Insert participants]
[Insert activity/workstream]
[Insert activity/workstream]
[Insert activity/workstream]
[Insert activity/workstream]
WS3: [Insert purpose]
[Insert participants]
WS4: [Insert purpose] [Insert participants]
[Insert activity/workstream]
[Insert activity/workstream]
[Insert activity/workstream]
Key events for project team and steering committee
Plan project, map risks and onboard team
[Insert activity/workstream]
[Insert activity/workstream]
[Insert activity/workstream]
Project week
Source: xx

## Slide 88: We propose a [xx] week timeline with monthly meetings to [insert]
Key meetings
[Insert workstream / area]
[Insert workstream / area]
[Insert meeting]
[Insert date]
[Insert milestone]
[Insert milestone]
[Insert milestone]
[Insert milestone]
[Insert milestone]
[Insert milestone]
[Insert meeting]
[Insert date]
[Insert activity]
[Insert activity]
[Insert meeting]
[Insert date]
[Insert meeting]
[Insert date]
[Insert meeting]
[Insert date]
[Insert meeting]
[Insert date]
[Insert meeting]
[Insert date]
[Insert step 3]
[Insert step 2]
[Insert step 1]
[Insert timeframe]
[Insert timeframe]
[Insert timeframe]
[Insert milestone]
[Insert milestone]
[Insert milestone]
[Insert milestone]
For discussion
Preliminary project plan:
Source: xx

## Slide 89: [Project title] process is expected to run [xx weeks/months]
High-level project plan and deliverables
Week xx [Insert step 2]
Week xx Consolidation and recommendation
Activities
Mgmt. interaction
Deliver-ables
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
…
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
…
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
…
Kick-off
Review 1
Input on findings
Input on recommendation
Overview of hypothesis
Preliminary report
Final report
Week xx [Insert step 1]
Source: xx
For discussion

## Slide 90: [Project] will evolve in three major phases
1
[Insert phase]
2
[Insert phase]
[Insert key deliverables]
[Insert key deliverables]
[Insert key deliverables]
3
[Insert phase]
[Insert key deliverables]
[Insert key deliverables]
[Insert key deliverables]
[Insert key deliverables]
[Insert key deliverables]
[Insert key deliverables]
[Insert key people involved]
Deliverables
People
[Insert key people involved]
[Insert key people involved]
[Insert timeframe]
[Insert timeframe]
[Insert timeframe]
Source: xx
Footnote: 1. xx
High-level project plan

## Slide 91: [Project] will evolve through four main phases
[Phase 1]
[Phase 3]
[Phase 4]
Key meetings
Responsible leads and participants
Delive-rables
[Insert track]
[Insert track]
[Insert timeline]
[Insert timeline]
[Insert timeline]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert name and role OR team/function]
[Insert name and role OR team/function]
[Insert name and role OR team/function]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert name and role OR team/function]
[Insert name and role OR team/function]
[Insert name and role OR team/function]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert name and role OR team/function]
[Insert name and role OR team/function]
[Insert name and role OR team/function]
SteerCo
SteerCo
SteerCo
SteerCo
[Milestone]
[Milestone]
[Phase 2]
[Insert timeline]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert key activities]
[Insert name and role OR team/function]
[Insert name and role OR team/function]
[Insert name and role OR team/function]
SteerCo
[Milestone]
Source: xx
For discussion
High-level project plan and deliverables

## Slide 92: High-level timeline for project [insert name]
92
Week | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15
01 [Insert work stream] |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
02 [Insert work stream] |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
03 [Insert work stream] |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
01 [Insert work stream] |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
02 [Insert work stream] |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
03 [Insert work stream] |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
01 [Insert work stream] |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Kick-off
[Insert stage-gate]
[Insert stage-gate]
[Insert stage-gate or SteerCo or similar]
[Insert stage-gate or SteerCo or similar]
Source: xx
Footnote: 1. xx
For discussion

## Slide 93: The [insert] phase focuses on [insert]
  [Insert step]
  [Insert step]
          purpose
          process
          deliverables
  Workshop
  Working meeting
  Steering committee meeting
  [Insert step]
  [Insert step]
  [Insert e.g., Identify and develop selected media platforms]
  [Insert e.g., Prototype selected training modules with selected employees prior to pilot]
  [Insert purpose]
  [Insert e.g., Select most suitable media platforms to deliver on the target of the training program]
  [Insert activity]
  [Insert activity]
  [Insert activity]
  ...
  [Insert e.g., Market-specific training modules defined]
  [Insert deliverable]
  [Insert deliverable]
  [Insert purpose]
  [Insert purpose]
  [Insert purpose]
  [Insert activity]
  [Insert activity]
  [Insert activity]
  ...
  [Insert deliverable]
  [Insert deliverable]
  [Insert deliverable]
  [Insert purpose]
  [Insert purpose]
  [Insert purpose]
  [Insert activity]
  [Insert activity]
  [Insert activity]
  ...
  [Insert deliverable]
  [Insert deliverable]
  [Insert deliverable]
  [Insert purpose]
  [Insert purpose]
  [Insert purpose]
  [Insert activity]
  [Insert activity]
  [Insert activity]
  ...
  [Insert deliverable]
  [Insert deliverable]
  [Insert deliverable]
[Insert timeline]
[Insert timeline]
[Insert timeline]
[Insert timeline]
High-level project plan
Source: xx

## Slide 94: We propose a monthly [workshop/meeting] to [insert e.g, align with SteerCo and get input on overall direction]
[Insert meeting]
[Insert meeting]
[Insert meeting]
[Insert meeting]
[Insert meeting]
[Insert meeting]
[Insert key actions/ decisions to be made]
[Insert key actions]
[Insert key actions]
[Insert key actions]
…
[Insert key actions/ decisions to be made]
[Insert key actions]
[Insert key actions]
[Insert key actions]
…
[Insert key actions/ decisions to be made]
[Insert key actions]
[Insert key actions]
[Insert key actions]
…
[Insert key actions/ decisions to be made]
[Insert key actions]
[Insert key actions]
[Insert key actions]
…
[Insert key actions/ decisions to be made]
[Insert key actions]
[Insert key actions]
[Insert key actions]
…
Kickoff
[Month 1]
[Month 2]
[Month 3]
[Month 4]
[Month 5]
[Month 6]
[Month 7]
Source: xx
Footnote: 1. xx
For discussion

## Slide 95: Overview of key workshops and themes
 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8
 | [Insert e.g., Winning aspiration] | [Insert meeting name] | [Insert meeting name] | [Insert meeting name] | [Insert meeting name] | [Insert meeting name] | [Insert meeting name] | [Insert meeting name]
Date | [Insert date] | [Insert date] | [Insert date] | [Insert date] | [Insert date] | [Insert date] | [Insert date] | [Insert date]
Duration | [Insert e.g., 5 days] | [Insert duration] | [Insert duration] | [Insert duration] | [Insert duration] | [Insert duration] | [Insert duration] | [Insert duration]
Participants | [Insert e.g., Management team] [Insert team] [Insert team] | [Insert team] [Insert team] [Insert team] | [Insert team] [Insert team] [Insert team] | [Insert team] [Insert team] [Insert team] | [Insert team] [Insert team] [Insert team] | [Insert team] [Insert team] [Insert team] | [Insert team] [Insert team] [Insert team] | [Insert team] [Insert team] [Insert team]
Purpose and main activities | [Insert e.g., Review current strategy] [Insert e.g., Initial definition of winning aspiration] [Insert purpose and main activity] | [Insert purpose and main activity] [Insert purpose and main activity] [Insert purpose and main activity] | [Insert purpose and main activity] [Insert purpose and main activity] [Insert purpose and main activity] | [Insert purpose and main activity] [Insert purpose and main activity] [Insert purpose and main activity] | [Insert purpose and main activity] [Insert purpose and main activity] [Insert purpose and main activity] | [Insert purpose and main activity] [Insert purpose and main activity] [Insert purpose and main activity] | [Insert purpose and main activity] [Insert purpose and main activity] [Insert purpose and main activity] | [Insert purpose and main activity] [Insert purpose and main activity] [Insert purpose and main activity]
Preparation | [Insert, if relevant e.g., Overview of current strategy] | [Insert, if relevant] | [Insert, if relevant] | [Insert, if relevant] | [Insert, if relevant] | [Insert, if relevant] | [Insert, if relevant] | [Insert, if relevant]
Source: xx

## Slide 96: The [insert] phase has three main steps
02
[Insert second step]
03
[Insert third step]
01
[Insert first step e.g., Prioritize hypotheses]
[Insert description]
[Insert description]
[Insert description e.g., Gather data, analyze, and prioritize hypotheses]
[Insert activities e.g., Gather relevant data from desktop research]
[Insert activities]
[Insert activities]
…
[Insert activities]
[Insert activities]
[Insert activities]
…
[Insert activities]
[Insert activities]
[Insert activities]
…
96

## Slide 97: The [insert] phase has four main steps
03
04
01
02
Understand problem
Build and iterate solution
[Insert description]
[Insert description]
[Insert step e.g., Understand problem]
[Insert description e.g., Validate pain points to understand starting point]
[Insert activities e.g., Exploratory customer interviews
[Insert activities]
[Insert activities]
…
[Insert activities]
[Insert activities]
[Insert activities]
…
[Insert activities]
[Insert activities]
[Insert activities]
…
Investment decision
[Insert description]
[Insert activities]
[Insert activities]
[Insert activities]
…
97

## Slide 98: Project organization is set up to optimize [insert]
  Deliver project results and impact
  Establish/maintain project plan and tasks
  Responsible for coaching team members and supervising on project activities in workstreams/sub-projects
  …
  [Insert name]
  [Insert name]
  [Insert name]
Strategic board
Project owner
  [Insert name], [company]
Supporting teams
  [Insert name(s) or teams/functions]
  [Insert name(s) or teams/functions]
  [Insert name(s) or teams/functions]
  Decide on vision, direction, and overall impact for project
  Ensure resources and effective working conditions for project
  Ensure executive anchoring of project in [insert]
  …
  [Insert main responsibilities]
  [Insert main responsibilities]
  [Insert main responsibilities]
  …
Project manager
  [Insert name], [company]
  Active project ownership
  Responsible for overall project impact and 50% core team allocation
  …
Core team
  [Insert name], [company]
  [Insert name], [company]
  [Insert name], [company]
  [Insert name], [company]
  [Insert name], [company]
  Collaborative project leadership
  Responsible for creating impact, flow, and leadership in project
  …
Experts
  [Insert name], [company]
  [Insert name], [company]
  [Insert name], [company]
[Insert area, if relevant]
  [Insert name], [company]
  [Insert name], [company]
Project
organization
Source: xx

## Slide 99: Project will be led by [insert] and supported by [insert]
Steering Committee
Core team
[Experts, functions]
[Name 1, title, BU/division/role] (chair)
[Name 2, title, BU/division/role]
[Name 3, title, BU/division/role]
[Name 4, title, BU/division/role]
[Name 5, title, BU/division/role]
[Name 6, title, BU/division/role]
[Name 1, title, BU/division/role]
[Name 2, title, BU/division/role]
[Name 3, title, BU/division/role]
[Name 4, title, BU/division/role]
[Name 5, title, BU/division/role]
[Name 6, title, BU/division/role]
[Group 1]
[Group 2]
[Group 3]
Project leadership
[Name 1, title, BU/division/role] (lead)
[Name 2, title, BU/division/role]
[Name 3, title, BU/division/role]
Source: xx
[Experts, functions]
[Group 1]
[Group 2]
[Group 3]

## Slide 100: Project will be split into six main workstreams with [insert] SteerCo meetings to ensure alignment and overall direction
Project management
Lead: [Name]
[Role]: [Name]
[Workstream/track]
Owner: [Name]
[Workstream/track]
Owner: [Name]
[Workstream/track]
Owner: [Name]
[Workstream/track]
Owner: [Name]
[Workstream/track]
Owner: [Name]
[Workstream/track]
Owner: [Name]
Steering committee
[Name], [Name], [Name]
1
2
3
4
5
6
[Insert main decisions and responsibilities]
[Insert main decisions and responsibilities]
[Insert expected time commitment]
Tracks
[Insert main decisions and responsibilities]
[Insert main decisions and responsibilities]
[Insert expected time commitment]
Source: xx
Footnote: 1. xx
Project
organization

## Slide 101: A successful approach relies on a joint effort with contribution from key people across the BUs
Role | Tasks | Weekly allocation
BU owners | Define and own impact in the respective BU Pave the way for successful impact for the implementation team in the respective BU Enable cross-BU synergies | [Insert e.g., 2 workshops + ad hoc]
BU daily managers | Support [insert activity e.g., mapping current ways of working] [Insert activity] Drive implementation in the respective BU | [Insert e.g., ½ day per week]
Project manager | [Insert activity] [Insert activity] | [Insert time commitment e.g., 5 days per week]
Core team | [Insert activity] [Insert activity] | [Insert time commitment]
[Insert role] | [Insert activity] [Insert activity] | [Insert time commitment]
[Insert role] | [Insert activity] [Insert activity] | [Insert time commitment]
For discussion
Source: xx

## Slide 102: Our proposed team combines expertise in [insert] with [Client] experience from previous projects
Core team
Experts
[Add photo]
[Add photo]
[Insert name]
[Insert role/title]
[Insert key capabilities and areas of expertise]
[Insert name]
[Insert role/title]
[Insert key capabilities and areas of expertise]
[Add photo]
[Add photo]
[Add photo]
[Add photo]
[Insert name]
[Insert role/title]
[Insert key capabilities and areas of expertise]
[Insert name]
[Insert role/title]
[Insert key capabilities and areas of expertise]
[Insert key capabilities and areas of expertise]
[Insert name]
[Insert role/title]
[Insert key capabilities and areas of expertise]
[Insert name]
[Insert role/title]
Source: xx

## Slide 103: We have already assembled a team that brings together deep [insert] knowledge and [insert] experience
Core team
Brings extensive experience from [insert]
Expert support
Specialist roles to support [insert]
Brings [insert]
[Insert name]
[Insert role/title]
[Insert name]
[Insert role/title]
[Insert name]
[Insert role/title]
[Insert name]
[Insert role/title]
[Insert role]
[Insert role]
[Insert role]
[Insert role]
[Insert name]
[Insert role/title]
[Insert name]
[Insert role/title]
[Insert name]
[Insert role/title]
[Insert name]
[Insert role/title]
[Insert name]
[Insert role/title]
Initial view
[Add photo]
[Add photo]
[Add photo]
[Add photo]
[Add photo]
[Add photo]
[Add photo]
[Add photo]
[Add photo]
Source: xx

## Slide 104: We offer a team with extensive experience within [insert] and [insert]
[Insert role / title]
[Insert name]
[Insert short bio about team member highlighting experience that is relevant for project]
[Capability area required for project] | 
[Capability area required for project] | 
[Capability area required for project] | 
[Capability area required for project] | 
[Insert name]
[Insert short bio about team member highlighting experience that is relevant for project]
[Insert name]
[Insert short bio about team member highlighting experience that is relevant for project]
[Insert name]
[Insert short bio about team member highlighting experience that is relevant for project]
[Capability area required for project] | 
[Capability area required for project] | 
[Capability area required for project] | 
[Capability area required for project] | 
[Capability area required for project] | 
[Capability area required for project] | 
[Capability area required for project] | 
[Capability area required for project] | 
[Capability area required for project] | 
[Capability area required for project] | 
[Capability area required for project] | 
[Capability area required for project] | 
[Add photo]
[Insert role / title]
[Insert role / title]
[Insert role / title]
[Add photo]
[Add photo]
[Add photo]
Source: xx

## Slide 105: Our team
[Insert name]
[Insert role / title]
[Insert short bio about team member highlighting experience or client that are relevant for project]
[Insert name]
[Insert role / title]
[Insert short bio about team member highlighting experience or client that are relevant for project]
[Insert name]
[Insert role / title]
[Insert short bio about team member highlighting experience or client that are relevant for project]
[Add photo]
[Add photo]
[Add photo]
Source: xx

## Slide 106: Project team will be structured as core team with support from functional specialists and industry experts
Core project team
[Insert name], [Insert title]
[Insert role on project]
[Insert main responsibilities on project and/or key experience]
Specialists and experts
[Add photo]
[Insert name], [Insert title]
[Insert role on project]
[Insert main responsibilities on project and/or key experience]
[Insert name], [Insert title]
[Insert role on project]
[Insert main responsibilities on project and/or key experience]
[Insert name], [Insert title]
[Insert role on project]
[Insert main responsibilities on project and/or key experience]
[Insert name], [Insert title]
[Insert role on project]
[Insert main responsibilities on project and/or key experience]
[Insert name], [Insert title]
[Insert role on project]
[Insert main responsibilities on project and/or key experience]
[Insert name], [Insert title]
[Insert role on project]
[Insert main responsibilities on project and/or key experience]
[Insert name], [Insert title]
[Insert role on project]
[Insert main responsibilities on project and/or key experience]
[Insert name], [Insert title]
[Insert role on project]
[Insert main responsibilities on project and/or key experience]
[Add photo]
[Add photo]
[Add photo]
[Add photo]
[Add photo]
[Add photo]
[Add photo]
[Add photo]
Source: xx

## Slide 107: We propose a strong, multi-disciplinary core team supported by subject matter experts
Core project team
Select subject matter experts
[Insert main roles and responsibilities covered by core team e.g.,
Planning and executing needed analyses including data collection, analysis, modeling, and documentation
Responsible for daily coordination of internal [client] meetings and interviews in relation to Project
…]
[Insert name]
[Insert name]
[Insert title]
[Insert key experience and subject matter credentials]
[Insert name]
[Insert title]
[Insert key experience and subject matter credentials]
[Insert name]
[Insert title]
[Insert key experience and subject matter credentials]
[Insert title and/or role on project]
[Insert name]
[Insert title and/or role on project]
[Insert name]
[Insert title and/or role on project]
[Add photo]
[Add photo]
[Add photo]
[Add photo]
[Add photo]
[Add photo]
Source: xx

## Slide 108: Team allocation and investment
Team
Investment
  Investment in the allocated team is an estimated xx [currency] per [week/day/month] excl. [VAT/tax, if relevant]
  Project expenses (e.g. travel and accommodation) will be billed separately
  Project is expected to last xx weeks, resulting in a total investment of xx [currency] excl. [taxes] and expenses
  The team can start from [insert date]
[Insert name], [Insert title]
[Insert role on project]
[Insert main responsibilities on project and/or key experience]
[Insert expected allocation on project in days/weeks]
[Insert name], [Insert title]
[Insert role on project]
[Insert main responsibilities on project and/or key experience]
[Insert expected allocation on project in days/weeks]
[Add photo]
[Add photo]
Source: xx

## Slide 109: Risks mainly in [risk area 1] and [risk area 2]
Risk
Potential mitigation
[Insert description of risk e.g., proliferation of rumors on why certain teams are downsized]
Source: xx
Footnote: 1. xx
[Insert description of risk ]
[Insert description of risk ]
[Insert description of risk ]
[Insert description of risk ]
[Insert description of mitigation e.g., full transparency on cost cutting measures to make rationale clear]
[Insert description of mitigation ]
[Insert description of mitigation ]
[Insert description of mitigation ]
[Insert description of mitigation]
Risk level
Initial view

## Slide 110: Risks mainly in [risk area 1] and [risk area 2]
Insert risk
[Description of risk and potential mitigation, if relevant]
Description and potential mitigation
Assessment of identified risks
Risks
Likelihood of risk
Impact of risk
Low
High
Low
High
Insert risk
Insert risk
Insert risk
A
B
C
C
B
A
G
F
E
[Description of risk and potential mitigation, if relevant]
[Description of risk and potential mitigation, if relevant]
Insert risk
Insert risk
Insert risk
[Description of risk and potential mitigation, if relevant]
[Description of risk and potential mitigation, if relevant]
[Description of risk and potential mitigation, if relevant]
[Description of risk and potential mitigation, if relevant]
D
E
F
G
D
Source: xx
Initial view

## Slide 111: Costing / pricing
06

## Slide 112: Team allocation and investment
[Insert name]
[Insert title]
Rate: xxx/day
[Insert name]
[Insert title]
Rate: xxx/day
[Insert name]
[Insert title]
Rate: xxx/day
[Insert name]
[Insert title]
Rate: xxx/day
[Insert name]
[Insert title]
Rate: xxx/day
Name
As required
(~2 days/month)
Average 20%
(1 day/week)
100%
100%
Ad hoc
Weekly allocation
  [Insert responsibilities on project e.g. Overall responsible for engagement]
  [Insert responsibilities on project]
  [Insert responsibilities on project]
  [Insert responsibilities on project]
  [Insert responsibilities on project]
  [Insert responsibilities on project]
  [Insert responsibilities on project]
  [Insert responsibilities on project]
  [Insert responsibilities on project]
  [Insert responsibilities on project]
Role
  The investment in the allocated team is xx/week.
  Project expenses (e.g., travelling and accommodation) will be invoiced separately.
  The project is expected to run for xx weeks, amounting to a maximum investment of xx, excl. expenses.
Investment
Source: xx

## Slide 113: Resource estimates and investment
Activity/deliverable | Consultants | Allocation (days) | Daily rate ([currency]) | Price ([currency])
Steering committee/ project management | Name (Partner) Name (Engagement Manager) | 4 12 | xx xx | xx
Deliverable 1 | Name (Senior Consultant) Name (Junior Consultant) | xx xx | xx xx | xx
Deliverable 2 | Name (Senior Consultant) | xx | xx | xx
Deliverable 3 | Name (Junior Consultant) | xx | xx | xx
Total |  | xx |  | xx
  Total fees are exclusive of project expenses (materials, travel, accommodation etc.)
  Additional expenses not included: [insert if relevant e.g. course materials]
  [Insert bullet if relevant]
Source: xx

## Slide 114: Fee structure
  Notes:
  The investment represents our best estimate based on our current understanding of the project scope.
  We expect a team of xx FTEs over the course of the xx weeks of the project, with the team composition changing over time according to the activities.
  All fees are in [currency].
  All fees are exclusive of [VAT/tax] and consultant expenses (e.g., travel, accommodation etc.).
  [Your firm]’s general terms and conditions apply.
Deliverable
Fee
[Insert deliverable 1]
[Insert short description and resource/FTE need]
xx [currency]
Total fee for the xx week project:
xx [currency]
[Insert deliverable 2]
[Insert short description and resource/FTE need]
[Insert deliverable 3]
[Insert short description and resource/FTE need]
xx [currency]
xx [currency]
Source: xx

## Slide 115: Commercial proposal
[Insert phase]:
Duration: [Insert duration]
Team:
1 x Partner 100%
1 x [insert role] 100%
1 x [insert role] 100%
2 x [insert role] 100%
1 x [insert role] 50%
Ad hoc experts and specialists depending on need (est. xx FTE)
Output: [Insert output or outcomes, if relevant]
Output format: [Insert output format, if relevant]
Price: [Insert price]
[Insert phase]:
Duration: [Insert duration]
Team:
1 x Partner 100%
1 x [insert role] 100%
1 x [insert role] 100%
2 x [insert role] 100%
1 x [insert role] 50%
Ad hoc experts and specialists depending on need (est. xx FTE)
Output: [Insert output or outcomes, if relevant]
Output format: [Insert output format, if relevant]
Price: [Insert price]
Source: xx

## Slide 116: Why [your firm]?
07

## Slide 117: Our unique proposition
[[Insert short description of how you bring value to the project/are uniquely positioned to deliver this project]
[[Insert short description of how you bring value to the project/are uniquely positioned to deliver this project]
[[Insert short description of how you bring value to the project/are uniquely positioned to deliver this project]
[Insert main value proposition]
[Insert main value proposition]
[Insert main value proposition]
Source: xx

## Slide 118: [Your firm] is uniquely positioned and committed to being a partner for [Client]
[Insert value proposition e.g. Deep functional expertise]
[Insert value proposition]
[Insert value proposition]
  [Insert brief description of what this means and how you demonstrate that value proposition e.g. We have extensive experience within commercial excellence and how to build strong commercial organizations that are well-adapted to the competitive situation and general market conditions.]
  [Insert brief description of what this means and how you demonstrate that value proposition]
  [Insert quantitative credentials, if relevant, e.g. We have done more than 200+ projects within commercial excellence over the last five years.]
  [Insert brief description of what this means and how you demonstrate that value proposition]
  [Insert brief description of what this means and how you demonstrate that value proposition]
  [Insert quantitative credentials, if relevant]
  [Insert brief description of what this means and how you demonstrate that value proposition]
  [Insert brief description of what this means and how you demonstrate that value proposition]
  [Insert quantitative credentials, if relevant]
What we bring
What it means
Source: xx

## Slide 119: We are uniquely positioned and committed to being a partner for [Client]
[Insert value proposition e.g. Deep functional expertise]
[Insert value proposition]
[Insert value proposition]
  [Insert brief description of what this means and how you demonstrate that value proposition e.g. We have extensive experience within commercial excellence and how to build strong commercial organizations that are well-adapted to the competitive situation and general market conditions.]
  [Insert brief description of what this means and how you demonstrate that value proposition]
  [Insert quantitative credentials, if relevant, e.g. We have done more than 200+ projects within commercial excellence over the last five years.]
  [Insert brief description of what this means and how you demonstrate that value proposition]
  [Insert brief description of what this means and how you demonstrate that value proposition]
  [Insert quantitative credentials, if relevant]
  [Insert brief description of what this means and how you demonstrate that value proposition]
  [Insert brief description of what this means and how you demonstrate that value proposition]
  [Insert quantitative credentials, if relevant]
What we bring
What it means
Source: xx

## Slide 120: We hope to convince you that we are the right partner for you in [insert] – and we base it on six pillars
[Insert pillar]
[Insert short description of how you bring value to the project/are uniquely positioned to deliver this project]
[Insert pillar]
[Insert short description of how you bring value to the project/are uniquely positioned to deliver this project]
[Insert pillar]
[Insert short description of how you bring value to the project/are uniquely positioned to deliver this project]
[Insert pillar]
[Insert short description of how you bring value to the project/are uniquely positioned to deliver this project]
[Insert pillar]
[Insert short description of how you bring value to the project/are uniquely positioned to deliver this project]
[Insert pillar]
[Insert short description of how you bring value to the project/are uniquely positioned to deliver this project]
Source: xx

## Slide 121: Next steps and appendix
08

## Slide 122: Next steps: Proposed way forward
Activity
Status
Owner/participants
By date
1. [Insert activity e.g., Provide a project outline and proposal for budgeting purposes]
2. [Insert activity]
3. [Insert activity]
4. [Insert activity]
5. [Insert activity]
6. [Insert activity]
7. [Insert activity e.g., Determine success criteria for project]
[Insert status]
[xx/xx]
In progress
[Insert name or party e.g. [Your company]]
[Insert name or party]
[Insert name or party]
[Insert name or party]
[Insert name or party]
[Insert name or party]
[Insert name or party]
[xx/xx]
[xx/xx]
[xx/xx]
[xx/xx]
[xx/xx]
[xx/xx]
[Insert status]
[Insert status]
[Insert status]
[Insert status]
[Insert status]
Source: xx

## Slide 123: Proposed next steps
[Insert step]
[Insert step]
[Insert step]
[Insert step]
[Insert step]
Source: xx

## Slide 124
[Insert text saying thank you for the opportunity, if relevant]
Thank you
[Insert your company logo]

## Slide 125
[Insert text saying thank you for the opportunity, if relevant]
Thank you
[Insert your company logo]

## Slide 126: Profiles of the core team we will deploy on this project
[Insert name]
[Insert title]
[Insert LinkedIn bio as hyperlink]
[Insert name]
[Insert title]
[Insert LinkedIn bio as hyperlink]
[Insert main role]
[Insert main responsibilities on project and/or key case experience]
[Insert past work experience, if relevant]
[Insert education]
[Insert main role]
[Insert main responsibilities on project and/or key case experience]
[Insert past work experience, if relevant]
[Insert education]
[Add photo]
[Add photo]

## Slide 127: [Insert name]
[Insert bio, highlighting projects and other experience that is relevant for the proposed project (e.g. describing specific tasks on previous projects)]
[Insert title]
[Add photo]
Experience
[Your firm], Management Consultant (20xx-) // [Company], [role] (20xx-xx) // [Company], [role] (20xx-xx) // [Company], [role] (20xx-xx) // [Company], [role] (20xx-xx)
Education
MSc in [xx], [xx] (year)
BSc in [xx], [xx] (year)
Selected cases
[Insert case; Client industry (year): Case type or main objective]
[Insert case; Client industry (year): Case type or main objective]
[Insert case; Client industry (year): Case type or main objective]
[Insert case; Client industry (year): Case type or main objective]
[Insert case; Client industry (year): Case type or main objective]
[Insert case; Client industry (year): Case type or main objective]

## Slide 128: [Firstname Lastname]
[Insert title]
[Add photo]
[Insert relevant case experience incl. main purpose of case, sanitized industry, main role on case]
…
…
Selected case experience
Resume
[Insert brief resume or relevant description of team member’s skills]
Selected work experience
[Insert relevant work experience]
Education
[Insert education]
Certificates
[Insert relevant certifications]

## Slide 129: [Firstname Lastname]
[Insert title]
[Add photo]
[Firstname Lastname] is …[Insert brief resume or relevant description of team member’s skills (3-4 lines)]
Relevant case experience
[Insert one-line description of case]
[Insert one-line description of case]
[Insert one-line description of case]
[Insert one-line description of case]
[Insert one-line description of case]
[Insert one-line description of case]
…
Education
[Insert degree]
[Insert degree]

## Slide 130: We have strong references from similar projects
 | [Capability e.g. big data] | [Capability] | [Capability] | [Capability] | [Capability] | [Capability] | [Capability] | 
 |  |  |  |  |  |  |  | [Insert brief description of case and outcome]
 |  |  |  |  |  |  |  | [Insert brief description of case and outcome]
 |  |  |  |  |  |  |  | [Insert brief description of case and outcome]
 |  |  |  |  |  |  |  | [Insert brief description of case and outcome]
 |  |  |  |  |  |  |  | [Insert brief description of case and outcome]
 |  |  |  |  |  |  |  | [Insert brief description of case and outcome]
 |  |  |  |  |  |  |  | [Insert brief description of case and outcome]
 |  |  |  |  |  |  |  | [Insert brief description of case and outcome]
See further details and contact information on the following pages
[Insert client logo]
[Insert client logo]
[Insert client logo]
[Insert client logo]
[Insert client logo]
[Insert client logo]
[Insert client logo]
[Insert client logo]
Source: xx

## Slide 131: We have strong references from similar projects
 | [Capability e.g. big data] | [Capability] | [Capability] | [Capability] | [Capability]
[Insert case headline or logo (preferred option)] |  |  |  |  | 
[Insert case headline or logo (preferred option)] |  |  |  |  | 
[Insert case headline or logo (preferred option)] |  |  |  |  | 
[Insert case headline or logo (preferred option)] |  |  |  |  | 
[Insert case headline or logo (preferred option)] |  |  |  |  | 
[Insert case headline or logo (preferred option)] |  |  |  |  | 
[Insert case headline or logo (preferred option)] |  |  |  |  | 
Selected case experience similar to project
Additional cases within [insert] work
[Insert case headline or logo (preferred option)]
[Insert case headline or logo (preferred option)]
[Insert case headline or logo (preferred option)]
[Insert case headline or logo (preferred option)]
[Insert case headline or logo (preferred option)]
[Insert case headline or logo (preferred option)]
[Insert case headline or logo (preferred option)]
[Insert case headline or logo (preferred option)]
[Insert case headline or logo (preferred option)]
Source: xx

## Slide 132: References
Contact information available upon request
[Firstname Lastname]
[role], [company]
[LinkedIn profile]
[company webpage]
[Insert logo]
[Insert photo]
[Firstname Lastname]
[role], [company]
[LinkedIn profile]
[company webpage]
[Insert logo]
[Insert photo]
[Firstname Lastname]
[role], [company]
[LinkedIn profile]
[company webpage]
[Insert logo]
[Insert photo]
[Firstname Lastname]
[role], [company]
[LinkedIn profile]
[company webpage]
[Insert logo]
[Insert photo]
[Firstname Lastname]
[role], [company]
[LinkedIn profile]
[company webpage]
[Insert logo]
[Insert photo]
[Firstname Lastname]
[role], [company]
[LinkedIn profile]
[company webpage]
[Insert logo]
[Insert photo]

## Slide 133: [Insert key capability area e.g. Operating and process model]: Selected reference cases
[Case 1 e.g., New operating model for regional offices]
[Case 4]
[Case 2]
[Insert short description of case, highlighting elements relevant for proposed project and outcome]
[Case 3]
[Insert short description of case, highlighting elements relevant for proposed project and outcome]
[Insert short description of case, highlighting elements relevant for proposed project and outcome]
[Insert short description of case, highlighting elements relevant for proposed project and outcome]
Source: xx

## Slide 134: Selected reference cases
Project summary:
[Insert short description of case, highlighting elements relevant for proposed project]
Main outcomes:
[Insert short description of main results/impact/outcome from project]
Project summary:
[Insert short description of case, highlighting elements relevant for proposed project]
Main outcomes:
[Insert short description of main results/impact/outcome from project]
Project summary:
[Insert short description of case, highlighting elements relevant for proposed project]
Main outcomes:
[Insert short description of main results/impact/outcome from project]
Project summary:
[Insert short description of case, highlighting elements relevant for proposed project]
Main outcomes:
[Insert short description of main results/impact/outcome from project]
[Case 1 e.g., New strategy and roadmap]
[Case 2]
[Case 3]
[Case 4]
Source: xx

## Slide 135: [Insert case headline]
Solution
[Insert short description of how you solved that challenge and in what timeframe, if relevant]
Brief
[Insert short description of brief or objective of project/case]
Challenge
[Insert short description of client problem/opportunity that project helped solved]
Outcome
[Insert main qualitative and quantitative outcomes of project]
Source: xx

## Slide 136: [Insert case headline]
Brief
[Insert main things you did and outcomes of project]
[Insert description of client challenge and objective of project, if relevant]
[Insert short description of brief or project background/situation]
Challenge
Results

## Slide 137
Case
Real-life sanitized example
Proposal for innovation project

## Slide 138: Disclaimer
The details presented in this case example have been altered intentionally to safeguard any potential confidentiality concerns and ensure the privacy of individuals or entities involved.
The primary purpose of this content is to serve as a source of inspiration, offering guidance on structuring and presenting presentations, particularly in relation to data. It is crucial to emphasize that the content is not intended to be utilized as factual information. Instead, it should be viewed as a creative tool designed to inspire and inform, encouraging users to adapt and apply the principles demonstrated to their unique contexts and needs.
The content in this case example may also have internal inconsistencies due to the altered nature. Slideworks takes no responsibility for inaccuracies, inconsistencies, or similar in the presented content.

## Slide 139: Proposal for innovation project in [sanitized]
Response to request-for-proposal, [sanitized date]

## Slide 140: Content
01. Executive summary
02. Proposal
Appendix
A. General company presentation
B. Selected case experience
C. Team profiles
D. Detailed project plan and approach
Real-life case example

## Slide 141: Executive summary
Real-life case example
01

## Slide 142: Summary of our proposal
Real-life case example
Objectives
Solution
Outcomes
[Client] wishes to develop a new business model centered on a digital marketplace to secure competitive advantage going forward.
The aim is to develop and scale this marketplace with minimal cannibalization on current business.
The ambition is to quickly scale globally by leveraging existing assets and building for scale.
In addition, it is important it is developed in a setup that allows strategic control with losing speed, as well as being able to disseminate learnings across the parent organization.
[Consulting firm] will run a 24-week project using our proven methodology and experienced team.
The project will be split into two phases; a Blueprint phase and a Pilot/MVP phase.
The goal of the Blueprint phase is to set up the outline of the marketplace.
The goal of the Pilot/MVP phase is to launch a pilot in the market to gauge initial product-market fit and find a scalable solution.
If the Pilot/MVP phase is successful, the plan is to launch a local beta test.
A de-risked new digital marketplace, complete with an MVP product and first users onboarded, that is ready for wider roll-out.
A full roadmap for roll-out and scale-up, including suggested markets, a go-to-market playbook, and a team onboarded.
A clear business case with structured and risk-assessed development projections, internal implementation costs etc..
A clear recommendation on the next steps.

## Slide 143: Our unique proposition
Real-life case example
We have worked on over 700+ projects within the digital and innovation space. Our [sanitized] unit has built and scaled 120+ products since 20xx.
We are behind some of the most well-known innovation successes of recent years, including [sanitized] for [sanitized] and the [sanitized] brand.
The leadership team we have assembled for this project has extensive case experience within Construction and has previously worked on projects with [client].
We have some of the most renowned Construction and Building Materials experts in our network. Construction and Building Materials is one of our core practice areas.
Our broad network of both innovation specialists and best-in-class functional experts sets us apart from many of our competitors.
Our global scale and ability to pull resources at a moments notice means we’re both agile and efficient and can adapt as the project needs change.
Proven innovation track record
Deep industry expertise
Agile team setup

## Slide 144: Proposal
Real-life case example
02

## Slide 145: The construction industry is at an inflection point
Real-life case example
The construction industry has traditionally been slow in adapting digital solutions that can reduce friction in the value chain.
This slow adoption is driving in part by lack of knowledge and lack of a burning platform in terms of both competition and perceived customer demand.
In addition, a key bottleneck with respect to the digitization of the value chain is the fragmented nature of buyers and suppliers.
However, due to margin pressure, new regulatory requirements, and the increasing digitization of adjacent industries, the trend towards digital innovation will likely accelerate.
We believe [Client] can own this new digital space by innovating now rather than later.

## Slide 146: We believe the time to act is now
Real-life case example
Investments are flowing and new startups are thriving
Big incumbents are making moves in the space
Industry is at cusp of generational change
Regional starts will co-exist but early movers will win big
Venture capital investments in construction tech have doubled in past decade, outpacing VC mean by 15x growth.
Construction players are adding procurement offerings and suppliers are making moves in the space through partnerships.
Millennials and Gen Z entering workforce, driving expectation and demand for digital solutions across value chain.
Building and construction materials industry is fragmented and regional, however experience shows early movers can win broad.

## Slide 147: Two categories of technology players are emerging across construction supply chains
Real-life case example
Procurement
Operation
Design/engineering
Execution
Construction value chain
Non-exhaustive
Category 1: Niche applications
Targeting specific parts of value chain through specialized software and applications.
Design
Marketplace
Productivity
Workflow mgmt
Facilities mgmt
Tracking and monitoring
Category 2: Platforms
End-to-end design and construction integrating leveraging data across value chain.
[Sanitized logo]
[Sanitized logo]
[Sanitized logo]
[Sanitized logo]
[Sanitized logo]
[Sanitized logo]
[Sanitized logo]
[Sanitized logo]
[Sanitized logo]
[Sanitized logo]
[Sanitized logo]
[Sanitized logo]
[Sanitized logo]
[Sanitized logo]
[Sanitized logo]
[Sanitized logo]

## Slide 148
In a setup that allows [Client] to…
Real-life case example
Balance strategic control, ownership, and incentives while ensuring speed and true innovation
Leverage learnings from new projects without smothering progress
Speed up time-to-market while ensuring a foundation ready for global scale
Create a differentiated offering with a clear competitive advantage
How can [Client] create a foothold in the emerging digital space that effectively and efficiently leverages existing assets, while allowing for new revenue streams and future business proofing without major cannibalization or short-term loss?

## Slide 149: An early vision is to develop a heavy building materials and ready-mix marketplace
Heavy building materials and ready-mix marketplace
Real-life case example
For discussion
Suppliers:
Building material manufacturers and distributors
Customers/ buyers:
Small- and mid-sized contractors
Small developers
Procurement
Fulfillment
Additional services
Suppliers upload products and respond to request-for-quotes
Customers submit request-for-quotes and place orders
Reliable carriers to handle order pickup
Reliable delivery of goods
Central opex warehouse
Market information
Financial services

## Slide 150: At the heart of the marketplace is an end-to-end, frictionless, digital-first platform
Real-life case example
[Sanitized component]
Trusted brand
Safe and secure data handling
Seamless platform
Digital payments
Stellar customer service
Build and train extensive network of customer support with construction background.
Partner and integrate with payment systems to handle invoicing and taxes digitally.
Partner and integrate with best-in-class SaaS white-label solutions.
Build a compliant platform to securely and efficiently handle user data.
[Sanitized component]
Create a digital-first, online experience anchored in a strong and trusted brand.
Indicative

## Slide 151: Suppliers can gain value in the marketplace with low friction procurement processes, fulfillment support, and market insights
Real-life case example
Ease of procurement
Reduced time in quote/negotiation process
Standardized formats to ensure data quality
Greater exposure to buyers/customers
Easier order management
Early evidence
Value proposition for suppliers
Fulfillment
Access to reliable carriers for fulfillment
Better data insights
Market information
Access to sanitized market information
Access to customer data for marketing purposes
Illustrative examples of suppliers
Indicative
Standardization of data likely reduces manual (i.e., email and phone) and paperwork
User reviews and transparency facilitates trust building between suppliers and buyers
Suppliers get access to a new range of buyers/customers to serve alone or in partnership with others
Reliable fulfillment services reduce costs, require less inventory, and ensure a better service to customers
Suppliers can use market data to improve forecast demand and mitigate supply chain disruptions
Time saved per week by suppliers with a marketplace
Percentage of respondents, %
Suppliers who think a marketplace would reduce friction in procurement process
Percentage of respondents, %
[Examples sanitized due to confidentiality concerns]
Chart: 
| Category 1
Definitely would solve aproblem | 47
Probably would solve a problem | 51
Likely no effect | 2
Chart: 
| <1 day | 1-2 days | 2-3 days | >3 days
Series 1 | 12 | 43 | 17 | 28
88% of suppliers would save >1 day

## Slide 152: Buyers can gain value in the marketplace through ease of procurement, on-time fulfillment, and financial services
Real-life case example
Ease of procurement
Reduced time in quote/negotiation process
Procuring range of materials in one place
Price transparency
More options
Advanced purchasing
Early evidence
Value proposition for buyers
Fulfillment
Higher visibility and tracking of orders
More reliable delivery
Financial services
Payment services
Financing services
Insurance
Illustrative examples of [sanitized]
Indicative
Standardization of data likely reduces manual (i.e., email and phone) and paperwork
Access to local and regional suppliers increases availability and reduces delays
Multiple suppliers in one place facilitates better price and specs comparison
Higher visibility and tracking of orders allows buyers to plan construction site activities better and reduces costs due to delays
Access to adjacent financial services improves cash flow and reduces working capital
Time saved per week by buyers in a marketplace
Percentage of respondents, %
Buyers who would consider using a marketplace
Percentage of respondents, %
[Examples sanitized due to confidentiality concerns]
Chart: 
| Small firms | Mid-size firms
Definitely would consider | 53 | 47
Probably would consider | 44 | 39
No interest | 3 | 14
Chart: 
| <1 day | 1-2 days | 2-3 days | >3 days
Series 1 | 15 | 28 | 32 | 25
85% of suppliers would save >1 day

## Slide 153: There are also several potential partnerships to explore to both enhance value of marketplace and overall [Client] competitiveness
Real-life case example
Partnerships supporting core functions of platform
Partnerships expanding and/or enhancing offering of platform
Indicative
Supplier relationships
Agreements to include additional materials to marketplace
Fulfillment
Partner with carriers or brokers to fill gaps in [Client] internal capabilities
Financial services
Partner with financial service companies to provide material financing, insurance, and/or payment options
Technology
Partner with select digital services to enhance offering through [sanitized]
Platform

## Slide 154: Rapid global penetration requires a modular tech-platform and the creation of a solid market entry playbook
Real-life case example
Run “mini- validation”
Launch business
Test market entry conditions and challenges. Understand competitive environment and regulatory boundaries.
Tailor solution, brand and marketing assets to local market.
Build-up initial supplier network ([sanitized]).
Launch, iterate and scale business. Set goals for the first 6 months and comparative metrics.
Test and adapt the solution with real customers in the local market.
Set up a small local team (3 FTEs) to drive local PM, operations and local marketing.
1
6
Adapt/localize offering and marketing
3
Hire and train local team
2
Onboard suppliers
4
Test and iterate user-flow
5
Non-exhaustive

## Slide 155: Go-to-market sequence should be based on a thorough prioritization of markets balancing potential and complexity
Real-life case example
Exhaustive map
Stand-alone attractiveness
Digital readiness
[Sanitized]
Prioritized list of markets
Which markets are financially attractive?
Which markets are ready for digital offering?
Are there [sanitized] stoppers?
[Client] priority markets
Prioritization funnel
Prioritized target markets
Strategically interesting markets for [Client] due to either current position and/or innovative interest.
Assessment of financial attractiveness across:
Market size of segment
Growth
Competition
Evaluation of market attractiveness in terms of:
Supplier and buyer digital maturity in regards to procurement platforms
Assessment of [sanitized] across:
[sanitized]
[sanitized]
[sanitized]
Short-list of potential target markets for which to tailor initial product
Initial view – to be discussed

## Slide 156: Our current hypothesis is that the US is the most obvious place to start with quick expansion to Germany, France, and Mexico
Real-life case example
Preliminary year 2023-2025 roadmap:
USA
~60 M [sanitized]
GERMANY
~18 M [sanitized]
FRANCE
~12 M [sanitized]
MEXICO
~20 M [sanitized]
Brazil
~40 M [sanitized]
KOREA
~6 M [sanitized]
Initial view – to be discussed
Attractive size and maturity
Strong existing relationships to suppliers, especially in [sanitized]
Plug-and-play fulfillment options
Large and accessible base of tech talent

## Slide 157: Early estimates show 750+ M USD potential from monetizing revenue potential and avoiding margin and revenue losses
Real-life case example
Avoid revenue and margin loss
Monetize revenue opportuniy
A technology player could integrate forward or a building material player could integrate backwards.
[Client] could lose revenue and sizeable margin due to increased price transparency, loss of market power, and commissions charged.
Est. time horizon: 3-7 years
[Client] launches marketplace in [sanitized] and small- and mid-size customers adopt it to purchase materials for residential and commercial projects.
Subsequent scaling to other markets leveraging partnerships with suppliers and fulfilment.
Est. time horizon: 5-10 years
Chart: 
Series 1 | -200
Chart: 
Series 1 | 500
-150-200 M USD
500-700 M USD
Potential revenue loss
Revenue opportunity
Early estimates – to be validated

## Slide 158: We have a tried-and-tested approach to systematically creating new adjacent businesses
Real-life case example
Criteria:
No initial major red flags identified
Attractive case from “desktop” view
Criteria:
Functional product
Clear product-market fit indication
Criteria:
Scalable marketing setup
Proven customer satisfaction
Investment decision
Go/ no-go
Go/ no-go
Kick-off
Go/ no-go
~6-12 MONTHS
Local Beta
18 WEEKS
Pilot/MVP
6 WEEKS
Blueprint
Expand rapidly. Set up scalable organization for global growth.
Build MVP and launch with small group of users. Test and iterate.
Launch in broader region. Build marketing capabilities. Refine product.
Get answers to key questions to create blueprint.
3+ YEARS
Multi-region Rollout
See detailed project plan and approach in Appendix D
Scope of this proposal

## Slide 159: Each phase has clear, carefully selected milestones to make sure we focus on the right things at the right time
Real-life case example
3+ YEARS
Multi-region Rollout
~6-12 MONTHS
Local Beta
18 WEEKS
Pilot/MVP
6 WEEKS
Blueprint
Go-to-market
Market opportunity and features validated by users
Organizational structure and talent plan developed
Business model validated after test and sales data
Key internal hires onboarded
Business model extended to broader region
Optimized business model incl. logistics and marketing capabilities
Recruiting strategy and procedures defined
Multi-region scale
Centralized marketing setup to support local execution
Tech development
Wireframe prototype built
Product roadmap and feature backlog developed
Marketplace MVP operational with priority features (e.g. search, payments)
Marketing and acquisition strategy tested and validated
Playbook and roadmap for market expansion in place
Complete integration of feature backlog
Continuous optimization of marketplace
Partnerships
Initial marketplace suppliers selected and prioritized
Local suppliers onboarded
Local logistics services integrated
Initial approaches to tech players analyzed
Additional local suppliers onboarded
Financial services partners onboarded
Regional and nation-wide suppliers onboarded
Marketplace integrated to tech partner
Scope of this proposal
See detailed project plan and approach in Appendix D
Key milestones:

## Slide 160: We have already assembled a team that brings together deep construction knowledge and digital, data-driven case experience
Real-life case example
Core team
Brings extensive experience from Construction and Building Materials industry combined with deep analytic and digital skills
Expert support
Specialist roles to support innovation process
Brings deep industry and digital expertise
[Sanitized]
Consultant
[Sanitized]
Partner
[Sanitized]
Consultant
[Sanitized]
Engagement Manager
Customer development
Tech
UX/UI Design
Branding
[Sanitized]
Business Analyst
[Sanitized]
Senior Consultant
[Sanitized]
Expert Partner
[Sanitized]
Talent Specialist
[Sanitized]
Expert Partner
Initial view

## Slide 161: [Sanitized] takes lead on running the project and the hands-on work, while [Client] supports and delivers expert inputs
Real-life case example
[Sanitized], [Client]
[Sanitized], [Client]
[Sanitized], [Client]
[Sanitized], [Client]
[Sanitized], [Consulting firm]
[Sanitized], project manager
[Sanitized], [Client] project lead
[Sanitized], [Consulting firm]
[Sanitized], [Consulting firm]
[Sanitized], [Consulting firm]
[Sanitized], [Consulting firm]
[Sanitized], [Client]
[Sanitized], [Client]
Procurement
[Sanitized]
Commercial
Local market insights
Marketing
The SteerCo will be involved in monthly meeting 2-3 hours
Project group
External and [Client] experts
Steering Committee
Ad hoc meetings and Q&A for 3-5* hours on avg. per expert throughout the Blueprint and MVP phases
One person acts as [Client]’s project lead and will use approx. 2 days per week throughout the project
*May change depending on need
To be discussed

## Slide 162: Commercial proposal
Real-life case example
Blueprint:
Duration: 6 weeks
Team:
1 x Partner 100%
1 x Engagement Manager 100%
1 x Senior Consultant 100%
2 x Consultants 100%
1 x Business Analyst 50%
Ad hoc experts and specialists depending on need (est. 2 FTE)
Output: Blueprint of platform incl answers to key questions, wireframe of prototype, initial product/feature roadmap, initial business model
Output format: Combination of PPT/PDF, Figma wireframes, Excel sheets
Price: USD [sanitized] M (excl. expenses)
Pilot/MVP:
Duration: 18 weeks
Team:
1 x Partner 100%
1 x Engagement Manager 100%
1 x Senior Consultant 100%
2 x Consultants 100%
1 x Business Analyst 100%
Ad hoc experts and specialists depending on need (est. 3 FTE)
Output: Operational MVP with first users onboarded, brand identity, CVI, investment case incl. est. business case, geographical roll-out, roadmap etc.
Output format: MVP platform (code), PPT/PDF investment case, visual brand and design assets, Excel sheets, Figma/Sketch assets
Price: USD [sanitized] M (excl. expenses)

## Slide 163: General company presentation
Real-life case example
A

## Slide 164: Our track record
~100 years experience
[sanitized] global offices
350+ Fortune500 partners
800+ [sanitized]
700+ innovation cases
120+ digital builds
[sanitized] [sanitized]
150+ industry experts

## Slide 165: We have a unique skill set for this project
Real-life case example
Growth identification
We use our combination of research and hands-on experience to identify growth opportunities that are strategically relevant to your business.
Build and scale
We use a data-driven and customer-centered approach to validate and shape new potential solutions. Our team has built 120+ new products.
Enablement
Organizational enablement is a key pillar in all our projects. We have successfully transferred >1500 projects using our proprietary [sanitized] method.
Strategic anchoring
We anchor every project at the strategic level, and always make sure the right incentives and governance are in place to maximize chances of success.

## Slide 166: Our global footprint allows us to quickly adapt to project needs
Real-life case example
[sanitized]
Offices
[sanitized]
Consulting team staff
2500+
Experts and specialist

## Slide 167
Over the last 15 years, we’ve done projects with [sanitized], [sanitized], [sanitized]… and we’ve come to the realization that true innovation requires more than just nice slides or great intentions.
Working with [company] has been a game-changer. Their extensive knowledge combined with hands-on experience means they bring a whole other level to the table.
[Company]’s ability to anchor decisions in top management yet create buy-in from business units means the results will last beyond the slides. Truly world-class.
[Sanitized client] Chief Innovation Officer, [sanitized]
[sanitized photo]
Real-life case example

## Slide 168: Selected case experience
Real-life case example
B

## Slide 169: Building the next generation shipping marketplace
Brief
Built MVP in three months targeting [sanitized] customer group.
[Sanitized] customers onboarded and growing at 20+ % month-on-month.
Launched in [sanitized] and now expanded to four countries.
[Client] wanted to create a digital marketplace platform that could leverage their existing procurement processes and buying power without cannibalizing on current channels.
Design, build, and scale the next generation marketplace platform for procurement in maritime industries
Challenge
Results

## Slide 170: Creating a market leader within building services
Brief
Identified 20 different opportunities and short-listed to three.
Ran proof-of-concept on all three and selected platform for digital [sanitized] of building services.
Selected best POC and turned into fastest growing building services company in [sanitized
[Client] wanted to break into the B2B building services industry leveraging their trusted brand, but struggled to find strategic opportunity and how to execute a proof-of-concept effectively and efficiently.
Identify suitable options for breaking into adjacent building service industry. Execute on selected option in POC.
Challenge
Results

## Slide 171: Supply chain reinvention for a digital era
Brief
Analyzed current supply chain end-to-end to map leaks and deficiencies.
Created new supply chain strategy suited for digital future.
Enabled organization to implement new supply chain processes through bottom-up buy-in and leadership.
[Client] had already put a new strategy in place and needed to optimize supply chain to fit new strategy.
Objective was to create a supply chain strategy that both enhanced main strategy and would be resilient in changing world.
Create strategy for supply chain optimization suited for digital future of [sanitized] industry
Challenge
Results

## Slide 172: Rethinking [sanitized] from the ground up
Brief
Set new strategy focused on digital-first opportunities without sacrificing current core.
Created new organizational setup and system optimized for next era of strategy.
Enabled teams to execute on new strategy via blended teams and agile setup.
[Client] was struggling to compete with more digitally forward competitors. Efforts to reinvent processes etc. kept failing due to legacy systems, incentive schemes, and organizational setup.
Design the digital foundation for [Client] to prepare them for the next era of data-driven competition.
Challenge
Results

## Slide 173: References
Contact information available upon request
Real-life case example
[Sanitized name]
Group COO, [company]
[LinkedIn profile]
[company webpage]
[Sanitized logo]
[Sanitized photo]
[Sanitized name]
CTO, [company]
[LinkedIn profile]
[company webpage]
[Sanitized logo]
[Sanitized photo]
[Sanitized name]
COO, [company]
[LinkedIn profile]
[company webpage]
[Sanitized logo]
[Sanitized photo]
[Sanitized name]
Director of Digital, [company]
[LinkedIn profile]
[company webpage]
[Sanitized logo]
[Sanitized photo]
[Sanitized name]
CEO, [company]
[LinkedIn profile]
[company webpage]
[Sanitized logo]
[Sanitized photo]
[Sanitized name]
Head of Innovation, [company]
[LinkedIn profile]
[company webpage]
[Sanitized logo]
[Sanitized photo]

## Slide 174: Team profiles
Real-life case example
C

## Slide 175: Profiles of the core team we will deploy on this project
Real-life case example
[Sanitized name]
Engagement Manager
https://www.linkedin.com/in/[sanitized]/
[Sanitized name]
Partner and Global Leader of Construction
https://www.linkedin.com/in/[sanitized]/
[Sanitized] leads [Consulting firm]’s global Engineering, Construction & Building Materials practice.
He has over 25 years experience within construction and the broader building materials space.
[Sanitized] has a long track record of [sanitized bio].
He holds an MBA from The Wharton School of the University of Pennsylvania and a dual degree in Construction and Mathematics from Massachusetts Institute of Technology.
[Sanitized] is an Engagement Manager in [Consulting firm]’s [sanitized] office.
She is an expert in digital strategy, advanced analytics, and the process of building new digital products. She is a core member of [Consulting firm]’s digital practice.
[Sanitized] has specialized in Construction and Building Materials and has led several innovation projects within the space focused on new business generation and business model innovation.
[Sanitized] holds a Master’s in Engineering and Applied Sciences from Harvard University.

## Slide 176: Profiles of the core team we will deploy on this project
Real-life case example
[Sanitized name]
Consultant
https://www.linkedin.com/in/[sanitized]/
[Sanitized name]
Senior Consultant
https://www.linkedin.com/in/[sanitized]/
[Sanitized] is a Senior Consultant in [Consulting firm]’s [sanitized] office.
He has worked with more than 15 clients in Construction and Building Materials on everything from cost optimization, digital strategy, business model innovation, process optimization, and new digital products.
Recent case experience includes [sanitized description] and [sanitized description].
[Sanitized] holds a Bachelor’s in Business Administration and Financing from Columbia University.
[Sanitized] is a Consultant in [Consulting firm]’s [sanitized] office.
He is an expert on B2B digital solution. Most recently he led the creation of a new B2B end-to-end platform for a [sanitized] client, including setting the strategy, getting the operations to work flawlessly, and onboarding the client team to take over.
Recent case experience includes [sanitized description] and [sanitized description].
[Sanitized] holds a PhD in English from Oxford University and an MBA from INSEAD.

## Slide 177: Profiles of the core team we will deploy on this project
Real-life case example
[Sanitized name]
Business Analyst
https://www.linkedin.com/in/[sanitized]/
[Sanitized name]
Consultant
https://www.linkedin.com/in/[sanitized]/
[Sanitized] is a Consultant in [Consulting firm]’s [sanitized] office.
[Sanitized] has obtained extensive experience in product development, process optimization, and marketing. He is an expert in data analysis and business intelligence.
He comes from a background in startups and has previously launched a B2B service in the USA, scaled a SaaS-company to 17 countries, and founded a B2B data analytics platform.
Recent case experience includes [sanitized description] and [sanitized description].
[Sanitized] holds a Bachelor’s in Engineering from the Indian Institute of Science - Bangalore.
[Sanitized] is a Business Analyst in [Consulting firm]’s [sanitized] office.
[Sanitized] has worked on several data-driven projects across different industries, including [sanitized]. She is specialized in data-driven innovation strategy and building digital products.
Recent case experience includes [sanitized description] and [sanitized description].
[Sanitized] holds a PhD in cardiology from the University of Denver and Department of Cardiology, John Hopkins University.

## Slide 178: In addition to the core team, we have a range of specialists to support specific elements of the innovation process
Real-life case example
Customer Development
Expert in customer insight methodologies and approaches. Supports the core team in designing and executing effective experiments.
Tech development
Developer support on both front- and backend to quickly build prototypes and the MVP platform.
UX/UI Design
Enables the rapid development and deployment of prototypes, as well as creating the MVP.
Innovation specialists
Brand
World-class design team to create visual identity (CVI) supporting and enhancing narrative around positioning and central value propositions.
[Sanitized]
Expert Partner
Innovation expert with a background in [sanitized] in both London and New York.
[Sanitized]
Expert Partner
Deep understanding of investments and corporate venture capital structures. [Sanitized].
[Sanitized]
Talent Specialist
Talent Acquisition professional with over 17 years experience recruiting across global teams in both startups and multinational organizations.
Advisory team
Initial view

## Slide 179: Our local Construction practices will support in market roll-out with on-the-ground resources and local knowledge
Real-life case example
Singapore
Dubai
Mexico city
New York
Berlin
Stockholm
London
Boston
LA
Examples of profiles in our UK Construction practice:
[Sanitized]
Expert
25+ years in executive positions across industry.
[Sanitized]
Partner
UK Construction practice lead.
[Sanitized]
Associate Partner
Expert on digital solutions in Construction.
[Sanitized]
Expert
Former CEO of [sanitized].
Paris

## Slide 180: Detailed project plan and approach
Real-life case example
D

## Slide 181: Phase 1: Blueprint
Real-life case example

## Slide 182: The Blueprint phase creates a first-best-guess blueprint of the platform that drives our activities during Pilot/MVP
Real-life case example
~6-12 MONTHS
Local Beta
18 WEEKS
Pilot/MVP
6 WEEKS
Blueprint
Expand rapidly. Set up scalable organization for global growth.
Build MVP and launch with small group of users. Test and iterate.
Launch in broader region. Build marketing capabilities. Refine product.
Get answers to key questions to create blueprint.
3+ YEARS
Multi-region Rollout
Overarching questions for the Blueprint phase:
What are our hypotheses/assumptions for each component of the platform and business model?
Which hypotheses can make or break the platform i.e., which hypotheses have the biggest impact on our business model if we are wrong/right?
Do users respond positively to our platform idea? Is there enough market opportunity?
What are our initial plans for platform build, supplier strategy, team etc.?

## Slide 183: The Blueprint phase has three main steps
Real-life case example
02
Gather and analyze data
03
Synthesize findings for Pilot/MVP phase
01
Lay out first-best-guess blueprint
Gather and analyze internal and external data to fill out and validate blueprint
Synthesize findings and build detailed project plan for Pilot/MVP phase
Map first-best-guess platform business model and structure for initial blueprint
Onboard full project team
Engage relevant stakeholders
Map all elements in first-best-guess version
Gather relevant data from desktop research and [client] insights
Set up external interviews and tests
Validate blueprint hypotheses
Ensure there are no red flags re. [sanitized]
Discuss revised blueprint
Plan Pilot/MVP phase in detail and prepare to start
183

## Slide 184: 01 Design
Map first-best-guess platform business model and structure for blueprint
Real-life case example
Map out first-best-guess blueprint
Using the business model canvas and our proprietary [sanitized] we map out 12 key components to create a first-best-guess blueprint to get everyone on the same page:
[Sanitized]
Outputs and milestones:
Blueprint with filled-out hypotheses on each component
Stakeholder alignment on initial blueprint
[Sanitized]
[Sanitized]
[Sanitized]
[Sanitized]
[Sanitized]
[Sanitized]
[Sanitized]
[Sanitized]
[Sanitized]
[Sanitized]
[Sanitized]

## Slide 185: 02 Analyze
Gather and analyze internal and external data to fill out and validate blueprint
Real-life case example
Exploratory customer interviews
Analysis of winning models (VC-backed startups) in this and adjacent spaces
Workshops on market criteria
Traditional market research
Discussion and analysis of [client] insights so far
Mapping of supplier landscape
Mapping of competitors and alternative solutions customers use today
Example of method:
Output:
…
We will gather data based on a mix of methods:
…
Market opportunity and value proposition validated by users
Wireframe prototype sketched out with initial features
First-best-guess business model and price point
First suppliers selected
First market selected with initial view on further roll-out

## Slide 186: 02 Analyze
Gather and analyze internal and external data to fill out and validate blueprint
Real-life case example
Desktop research and [Client] insight sharing
User and expert interviews
Wireframe prototyping and feature backlog
Desktop research to identify competitive landscape, winning models, and market attractiveness (initial business case), including [Client] insights.
External interviews with users to understand pain points, as well as experts ([Client] and external) to get view on overall positioning, suppliers etc.
Creation of wireframes for initial marketplace prototype, and feature backlog and preliminary roadmap based on early customer interviews
Outputs and milestones:
Market opportunity and features valued by users validated
Organizational structure and initial talent plan developed
Wireframe prototype built
Product roadmap and feature backlog developed
Initial marketplace suppliers selected and prioritized

## Slide 187: 03 Plan
Synthesize findings and build detailed project plan for Pilot/MVP phase
Real-life case example
The Blueprint phase will end in a detailed plan for the Pilot/MVP phase including an assessment of where the biggest risks lie:
Detailed project plan for Pilot/MVP phase
Identification and severity assessment of any initial red flags on e.g., [sanitized]
Outputs and milestones:
Detailed project plan for Pilot/MVP phase
Assessment of riskiest components of business model etc.

## Slide 188: The Blueprint phase is expected to take 6 weeks, ideally starting on [sanitized date]
Real-life case example
Project week | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24
01 Design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
02 Analyze |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
03 Plan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Kick-off
Go/no-go decision
Legend:
Sprint meetings ([Client] team joins as needed)
Project group workshops/meetings
SteerCo meetings
Mid-phase check-in
Initial view

## Slide 189: Phase 2: Pilot/MVP
Real-life case example

## Slide 190: The Pilot/MVP phase focuses on getting an MVP to market and proving product-market fit
Real-life case example
~6-12 MONTHS
Local Beta
18 WEEKS
Pilot/MVP
6 WEEKS
Blueprint
Expand rapidly. Set up scalable organization for global growth.
Build MVP and launch with small group of users. Test and iterate.
Launch in broader region. Build marketing capabilities. Refine product.
Get answers to key questions to create blueprint.
3+ YEARS
Multi-region Rollout
Overarching questions for the Pilot/MVP phase:
How can we create buy-in and enable the [client] teams to own this platform now and going forward?
Is there a viable business model?
Can we build an attractive MVP?
Can we find and onboard the right suppliers and logistics partners?
What tech should we build and what should we outsource?

## Slide 191: The Pilot/MVP phase has three main steps, as well as an ongoing legal/regulatory track re. the venture setup and ownership
Real-life case example
02
03
00
01
Validate starting point
Build and iterate solution
Validate customer pain points and understand supplier and system landscape
Test key assumptions and solution components with an iterative MVP
Organizational enablement
Begin long-term process of enabling [client] organization to own platform
Align on principles and guidelines
Engage and onboard key internal hires
Plan broader enablement
Exploratory customer interviews
Customer archetypes and target groups
Current supplier and system landscape mapping
Value proposition and positioning tests
Prototyping and testing with users
Price sensitivity tests
MVP flow and feature iterations
Lay out implementation plan
Refine business model and prepare implementation plan for Local Beta phase
Prepare detailed implementation plan for Local Beta phase
Assess costs and investment needs
Align with key stakeholders
191

## Slide 192: 00 Enable
Begin long-term process of enabling [client] organiza-tion to own platform
Real-life case example
Align on principles and guidelines
Engage and onboard key internal hires
Plan broader enablement strategy
Discuss ambition for organizational enablement. Outline principles and guidelines for who, what, and when to get organization on board, as well as long-term governance structure.
Approach and engage key internal hires. Plan how to best hand over current roles and/or blend responsibilities from current and new roles. Discuss incentive schemes.
Outline broader enablement strategy based on learnings from key internal hires and overarching principles and guidelines. Align with all major stakeholders and BU heads.
Outputs and milestones:
Strategic KPIs and rationale decided and aligned with key stakeholders
Key internal hires identified and onboarded
Broader enablement plan in place

## Slide 193: 01 Validate
Validate customer pain points and understand supplier and system landscape
Real-life case example
Understand customers’ pain points and jobs-to-be-done
Map current supplier network and understand system landscape
Exploratory interviews with customers to understand their real jobs-to-be-done, alternative solutions, pain points and motivations in depth. Home in on first target customer group.
Map current supplier network chosen market(s) in relation to platform value proposition. Analyze current system landscape (e.g., [sanitized] possibilities) and [sanitized].
Outputs and milestones:
Deep understanding of consumers’ pain points, job-to-be-done, and alternative solutions
Identification of first customer target group (‘archetype’)
Understanding of current supplier and system landscape in chosen starting market(s)
[sanitized screenshot]

## Slide 194: 02 Build
Test key assumptions and solution components with an iterative MVP
Real-life case example
Test value proposition, positioning, price model
Experiment and iterate features and flow
Begin building foundation of MVP and service
Ongoing confirmatory customer interviews and value proposition tests to home in on exact value proposition and positioning that resonates most with our target group. Conduct price tests.
Experiments or rapid prototypes of key solution components to start forming solution and customer journey for MVP (or rather ‘minimum lovable product’) and beyond.
Start building technical backbone. Create brand and visual identity. Set up first partnerships with suppliers and tech providers, if relevant.
Outputs and milestones:
Value proposition and positioning/differentiation clear and thoroughly validated with customers.
MVP operational with priority features.
Business model and price point validated.
First partnerships/supplier agreements in place
[sanitized screenshot]

## Slide 195: Our process builds on Lean Startup principles to iteratively test key hypotheses in a systematic and data-driven way
Real-life case example
Lean startup principles
Lean Startup is about learning fast, finding out what doesn’t work, before investing into scaling.
It favors experimentation over elaborate planning, customer feedback over intuition, and iteration over traditional design-centric development.
In short, it prioritizes the speed of customer validation above all else.
Lean Startup abides by three core principles:
Our ideas are a big pile of guesses.
Bounce our guesses off the market quickly.
Learning is progress; building stuff isn’t.
Measure results of experiments and determine if progress is being made
Measure
Develop experiments to test a hypothesis as quickly as possible
Build
Make a decision based on the measurements collected and iterate the business model accordingly
Learn
Continuous feedback loop

## Slide 196: 03 Plan
Business case
The business case provides an implementation plan, cost assessment, and summary of all the work that has been conducted throughout the Blueprint and Pilot/MVP phases:
Refine business model and prepare implementation plan for Local Beta phase
Real-life case example
Key questions the business case answers:
What is the business model?
What are the main solution components and how will they evolve?
What capital is required, and how should the investment be made?
What is the execution roadmap?
What is the project internal resource need?
How should the main organization be involved?
What does success look like?
Outputs and milestones:
Full business case including detailed implementation plan and roadmap

## Slide 197: We suggest three workshops throughout the Pilot/MVP phase to get buy-in and direction from the SteerCo
Real-life case example
First findings and broad direction
Detailed findings and key questions
GO/NO-GO decision on launching Local Beta phase
Present first findings from both the Blueprint phase and initial Pilot/MVP steps.
Ensure key stakeholders are on board with current solution hypotheses and overall direction.
Discuss and align on where the project is taking us and where the big questions remain.
Present and discuss more detailed solutions components, as well as value proposition and positioning/narrative.
Ensure buy-in to the solution and positioning so far and discuss initial views on business model.
Present and discuss findings on enablement plan and incentive schemes.
Present and discuss implementation plan and investment case, including projected internal resource use.
Discuss any lingering major questions, motivations for solution choices, roadmap, costs etc.
Decide on next steps.
Workshop #1
Workshop #3
Workshop #2

## Slide 198: The Pilot/MVP phase is expected to take 18 weeks and run until [sanitized]
Real-life case example
Project week | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24
01 Design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
02 Analyze |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
03 Plan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
00 Enable |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
01 Validate |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
02 Build |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
03 Plan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Kick-off
Go/no-go decision
Mid-phase check-in
Go/no-go decision
Workshop #1 on first findings and broad direction
Workshop #2 on detailed findings and key questions
Initial view

## Slide 199: Thank you for your consideration
Real-life case example
[Sanitized name]
Partner and Global Leader of [sanitized]
[sanitized]@[sanitized].com
+x xxx xxx xxx
[Sanitized name]
Engagement Manager
[sanitized]@[sanitized].com
+x xxx xxx xxx

## Slide 200
Appendix A
How to create a business case to accompany your proposal

## Slide 201: The term ‘business case’ is used for a multitude of different things
Appendix A: Business case
A proposal
Two numbers on a slide
A project plan with detailed KPIs
An Excel sheet with the full budget
Examples of what can be characterized as a business case:
…and these are just a few of the many examples

## Slide 202: In a proposal context, we mean the slide(s) showing the value added from doing the proposed project
Appendix A: Business case
Proposed
project
What will be the measurable results of doing the proposed project
This change makes it harder for you to do x OR creates an opportunity for you to do y
R Resolution
Here is the best way for you to do x/y
BC Business case
If you do this, you will get z out of it
C Complication
Something is happening that changes the situation or makes it better/worse
S Situation
This is the overall situation/market you are facing
Or in other words: Why you should bother working with us

## Slide 203: Proposal business case: An estimation of the measurable benefits the client can expect in return for the investment they make
Appendix A: Business case

## Slide 204: There are three main reasons for you to spend time building business cases in your proposal
Appendix A: Business case
Helps you understand what level you can price at
Finally, the business case helps illustrate what value you are bringing, and hence helps inform what pricing level you can charge.
When selling larger ticket projects, the client often needs to present an internal business case to show this makes financial sense. By showing the numbers, you can help facilitate this internal case.
Helps your client sell your proposal internally
Forces you to think about tangible results
Creating a business case forces you to care about and think about what tangible results you will deliver with the project.
This can help you construct your proposed solution/process.

## Slide 205: The value-add/result of a project can be measured in different ways and depends on the type of project…
Different project will have different success metrics
Appendix A: Business case
Cost reduction project
Example:
15% fuel consumption resulting in 150 M USD in saved costs for fuel
Strategy project
Example:
10-15% top-line growth within consumer segment leading to 25-38 M EUR in revenue growth
Innovation project
Example:
25k new customers in year 5 resulting in 90 M-120 M USD in yearly revenue
New clean energy venture
Example:
Helping 10 000+ rural farmers gain access to cheap and clean energy

## Slide 206: …and can be illustrated as everything from simple numbers to complex calculations
Appendix A: Business case
Simple and powerful illustration of the potential gains
A quick market sizing and potential share
A detailed five year plan including revenue and costs

## Slide 207: A few extra notes on value
How you measure value is important
Outcome and investment need to go together
Appendix A: Business case
Return on investment needs to match the size of investment AND the general scale with which the client normally invests.
E.g., if your project costs 1 M USD and you expect a return in three years of 1.5 M USD, then the project is likely not worth it.
Investment
If I put this much in…
Outcome …what will come out?
It is important to be clear about what value you talk about:
Cost savings/bottom-line improvements
Revenue/top-line growth
Market cap
…
Typically, these fit together like this:
1 M in cost savings/direct bottom-line 10-15x market cap value
1m in revenue/top line growth 1-2x market cap
In other words, adding 10 M in bottom-line improvement is very different than adding 10 M in new revenue.

## Slide 208: Constructing a business case can be done in a few relatively simple steps
Appendix A: Business case
Sketch out how to calculate
Find and insert real numbers
Sanity check results
Decide how to measure
Decide what you want to measure the results of a project by.
A good tip is to use a measure the client typically uses as a metric for success.
Sanity check the final result and decide how to present it in a slide.
Rule of thumb here is to never try to look more ‘scientific’ than the numbers are and to be open about your assumptions.
Sketch out how you could calculate that measure without adding numbers yet.
E.g. if you want to estimate number of new customers gained, you might try to find the market size, estimate potential new market share, and deduce the number from that.
Research, guestimate or get some numbers from directly from your client.
[More on this on the next slide…]
Step 1
Step 2
Step 4
Step 5
Set up dummy numbers
Set up a quick Excel or similar with calculations and dummy numbers.
This will help you see exactly which inputs you need to search for and avoid you spending a lot on time on useless research.
Step 3
Sometimes you may reach a dead end in trying to find actual numbers in which case you should start over and think of another way to measure the project impact

## Slide 209: For your convenience we have included a simple Excel file in this package that you can use to kickstart your own business case
Appendix A: Business case

## Slide 210: Common questions when building a business case
Appendix A: Business case
Where do I find the numbers I need?
How do I sanity check my results?
How detailed should my numbers be?
What if I’m not sure about my input numbers or can’t find any data on it?
What if there is no direct, measurable outcome from the project?
5
1
2
3
4

## Slide 211: Where do I find the numbers I need?
In most cases, you won’t have access to all relevant data to build a precise business case. That is ok - it is all about indicating the magnitude of what benefits the client can expect, i.e. are you talking about 100k, 1 M, or 10 M?
Appendix A: Business case
Make qualified assumptions
Example: You estimate the market size to be 250 M and that you can get a 2% market share within 12 months = 5 M in new revenue.
Use relevant benchmarks
Example: The average uplift in revenue from similar projects across a portfolio of 10 clients was 15%. For you this will correspond to 35m in year 1.
Use previous projects
Example: We worked for another energy client and they achieved 8-10% in cost savings, so we should expect something similar here.
1
Three general methods to getting to numbers
Good sources of numbers
Reports from big consultancies like Deloitte, Accenture, Bain, BCG, and McKinsey
Industry-specific reports from industry organizations or VCs
National statistics banks or statistics from places like OECD or ECB
CBInsights reports (especially on potential growth numbers and market share)
Incumbent annual reports (for things like realistic number of customers, revenue per customer, costs)
Your own previous projects in the space and/or industry

## Slide 212: How detailed should my numbers be?
Generally, it is better to aim for less detailed end results and instead show the reasoning behind how you got to these results. Clients know you can’t accurately guess the future, so you gain credibility by not attempting to be too precise.
Appendix A: Business case
2
What not to do
What to do instead
Aim for an exact number Especially when talking cost reductions or a market the client is very familiar with. They will be able to pick apart your results and contest decimals.
Spend days trying to find benchmarks or other inputs Typically, the client just needs a rough estimate or order of magnitude, and your best educated guess will not add extra value.
Show numbers with decimals or overly specific results Even though this is the result of your calculation you open yourself up to discussions on e.g., 114 vs 115 new customers instead of a general satisfaction of 100-120 new customers
Use ranges e.g., 15-20 M USD
Stick to rounded number e.g., 25 M instead of 24 M
Try to find numbers that relate to the way the clients measures success e.g., gross written premiums for insurance or amount of downtime for a factory
Show your thinking behind the number e.g., three proof-of-concepts with a potential of 5 M USD each for a total potential outcome of 15 M USD
Always make clear what your assumptions are, either directly by putting the ‘formula’ on a slide or indirectly in the footnotes

## Slide 213: How do I sanity check my results?
One of the most important things to do is sanity checking your results. This often catches mistakes and ensures that the number you show in your proposal will be accepted as reasonable by the client.
Appendix A: Business case
3
Useful questions to sanity check
What is sanity checking?
Looking at your calculations and asking yourself if they are reasonable / realistic / rational. “A sanity test or sanity check is a basic test to quickly evaluate whether a claim or the result of a calculation can possibly be true. It is a simple check to see if the produced material is rational.”
How does this number compare to my client’s current number of customers?
If close: is it realistic that we will reach the same size as a huge corporate so soon?
If this result is true, how much of the market/costs/revenue have we taken in the end? Does that seem reasonable?
How does this number compare to other benchmarks/players?
How much growth does this translate to per year? Is that realistic?

## Slide 214: What if I’m not sure about my input numbers or can’t find any data on it?
You will never have perfect data – using a few, qualified assumptions and being open and transparent around them is the best way to overcome lack of data
Appendix A: Business case
Proposed
project
Assumptions!
Assumptions!
Assumptions!
Make a few, simple assumptions
Keep your calculations basic (no detailed case)
Show your rationale
4
…and follow a few rules to make it clear and comprehensible
Start with what you know so far from your proposed project…
…make best-guess assumptions on the key metrics you need…

## Slide 215: What if there is no direct, measurable outcome from the project?
There are three main ways to get around a non-measurable project outcome
Appendix A: Business case
5
Relate the outcome to strategic value
If the project does not have direct commercial goals, you can instead show how it will help the client’s strategy or position.
E.g. Project X cements Client Y as the leader in the European fintech scene.
C
Use proxy measures
If you cannot directly calculate outcomes then use proxies.
E.g. Project X helps avoid wasting time and cash on projects that go nowhere. An average project costs 300k in the first year so potential savings are extensive.
B
If it is difficult to see the results it might be best to walk away from the project instead of wasting time and money.
Although it can be tough to say no, you will often end up with more respect from and an easier path to another project with your potential client.
Consider if the project is worth doing
A

## Slide 216
Appendix B
Checklist and best practices for presentations

## Slide 217: Proposal checklist
Appendix B: Checklist
Does this proposal follow the SCR framework?
Do we demonstrate a good understanding of the client’s company, their current situation, and their goals for the future (if relevant) or for the specific proposal brief (if relevant)?
Do we demonstrate a good understanding or hypothesis on what challenges/opportunities the client has in order to realize their goals (either generally or for a specific proposal brief)?
Does this proposal lay out a clear solution/process?
Is it clear which problem we’re trying to solve and why this is a good solution?
Do we clearly define a project timeline, resource allocation, and investment?
Have we presented a good argument for why we are the right company to help this client solve their problem?
Have we included strong and relevant reference cases and/or testimonials?
Does this proposal include immediate next steps to make a decision and get started?
Content

## Slide 218: Proposal checklist
Appendix B: Checklist
Have we moved everything about our company that is not directly relevant to the client problem to an appendix?
Is each title an action title?
Can I read through only the titles of the slides and understand the full story?
Does the content on each slide support the title of that slide? (rule of thumb: no content on a slide that does not relate to the title)
Is each slide it’s own message and follow the “one message per slide rule”? (tip: if you cannot explain the full slide in a two-line title you should split it into two)
Does our proposal include immediate next steps to make a decision and get started?
Content

## Slide 219: Proposal checklist
Appendix B: Checklist
Are all small section headers (the top left corner) correct and aligned to each section?
Are there consistent page numbers on each page?
Is the font type the same all the way through?
Is the font size consistent on each slide and all the way through? (Rule of thumb: only two font sizes in the content area of each slide and best if the sizes are two points apart, e.g. section headers font size 16 and text font size 14)
Are the colors consistent all the way through?
Does every graph/data point have a source?
Does every graph have axes titles?
Is there an “end” slide in the presentation (e.g. colored slide with e.g. company logo or names or slogan)?
Are all text boxes, graphs, subtitles etc. aligned and centered?
Are there any spelling mistakes or grammatical errors?
Is there anywhere where there are two or more spaces or the text looks strange?
Does it look correct as pdf?
Formatting

## Slide 220: Best practice tip: Keep it to one message per slide
Appendix B: Checklist
Look at your slide title and content – what is the one message you want the reader to take away from this slide? Delete all the content (even if it looks nice) that doesn’t support this message. Alternatively, split it into several slides.
Several messages in one slide make it difficult to read
One message in each slide gets the points across clearly

## Slide 221: Best practice tip: Use action titles
Appendix B: Checklist
Think about the most important thing you want the reader to know when reading the slide. How would you say that if you had to do a voice-over? Write that voice-over down as the action title.
A descriptive title leaves the reader to interpret the message on their own
An action title guides the reader and helps them focus on what’s most important

## Slide 222: Best practice tip: Use visuals and color to highlight your message
Appendix B: Checklist
Look at the message you want to say with your slide and the content that supports this. Is there anything you can put a box around, make a different color, or add a visual to to make that content stand out and support the message?
Without colors or call-outs it is more time-consuming for the reader to understand why the graph is there
With simple highlights you can call attention to the point you want the graphs to make
8%

## Slide 223: Best practice tip: Read only titles and see if overall story is coherent
Appendix B: Checklist
Zoom out on your slides and only read the titles. Does the story make sense and create a compelling case?
Titles that don’t tell a story are difficult to navigate and retell:
Coherent titles easily deliver the main points:
Why we believe in the mission
Solutions along the healthcare customer journey
Project based on a proven methodology
Run over a 3 month period
To get a prioritized list of actions
Engagement channel building
Innovation project
Pilot and MVP
Questions
[Client] is building the national virtual care platform, transforming healthcare in [region] from 202x
[Client] faces one urgent challenge: How to populate the platform with high quality solutions
To solve this big challenge, [Client] needs to answer two key questions
The solution is to run a 3 month strategy and execution roadmap phase – followed by execution programs
An initial $500k investment will save millions later, reduce mistakes and radically speed up execution

## Slide 224: Best practice tip: Use the Pyramid Principle
Appendix B: Checklist
Look at how you have structured your slides and storyline. Can the reader or audience understand what the main answer/ conclusion/recommendation is within the first slide(s) or title, or do they need to read many slides before getting there?
Starting with the detailed arguments or facts drowns out the main conclusion
Starting with the main conclusion focuses your audience and makes it easier to understand how this conclusion is supported by the facts
We should get a dog
Daily walks will be good for us
We both love dogs
We have the time and money now
We don’t get enough exercise right now
We love taking walks but just forget
We should get a dog
Daily walks will be good for us
We love taking walks but just forget
If we had a dog we would remember to take walks
Supporting fact
Supporting fact
Argument
Main conclusion
Main conclusion
Arguments
Supporting facts

## Slide 225
Appendix C
Common frameworks and tools used in management consulting

## Slide 226: Profitability framework
Appendix C: Frameworks
Profits
Revenues
Costs
Volume
Price per unit
Variable costs
Fixed costs
Volume
Cost per unit
Useful revenue segmentation:
By product type
By distribution channel
By geography
By customer type
Variable cost examples:
Raw materials
Delivery
Commission
Direct labor
Marketing
Fixed cost examples:
Rent
Staff overhead
Loan interests

## Slide 227: McKinsey 7S Model
Appendix C: Frameworks
Structure
Shared values
Strategy
Staff
Skills
Systems
Style
HARD ELEMENTS
SOFT ELEMENTS

## Slide 228: Strategy House
Appendix C: Frameworks
[Insert purpose and/or vision]
[Insert strategic objective #1]
[Insert strategic initiative]
[Insert strategic initiative]
[Insert strategic initiative]
[Insert key enabler(s)]
[Insert key enabler(s)]
[Insert description of other foundational elements, e.g. culture or people]
[Insert strategic objective #2]
[Insert strategic objective #3]
[Insert strategic initiative]
[Insert strategic initiative]
[Insert strategic initiative]
[Insert strategic initiative]
[Insert strategic initiative]
[Insert strategic initiative]

## Slide 229: BCG Growth-Share Matrix
Appendix C: Frameworks
Market share
Growth rate
Low
High
Low
High
Cash cow
Stable earnings and solid cash flow, low growth business
Strategy: Milk for remaining value
Dog
Small market share in low growth market, requires much capital to continue
Strategy: Divest or close
Question mark
High growth but neutral or negative cash flow (expensive growth)
Strategy: See if ROI can be improved
Star
Growing earnings, positive or neutral cash flow
Strategy: Invest in growth

## Slide 230: GE (General Electric) McKinsey Matrix
Appendix C: Frameworks
Competitive strength of business unit
Industry attractiveness
Low
High
Low
High
Medium
Medium
DIVEST
HARVEST
PROTECT
HARVEST
PROTECT
INVEST
INVEST
PROTECT
INVEST

## Slide 231: McKinsey Horizon Model: The Three Horizons of Growth
Appendix C: Frameworks
Value
Time
Horizon 1
Horizon 2
Horizon 3
Focus on core businesses that generate cash and profits. Improve performance to maximize remaining value. Typical timeframe: 1-3 years
Explore emerging opportunities that are likely to generate substantial profits but require investments. Typical timeframe: 2-5 years
Explore wholly new opportunities that may in time reinvent your business.
Typical timeframe: 5-10+ years

## Slide 232: McKinsey’s Seven Degrees of Freedom for Growth
Appendix C: Frameworks
Selling existing products to existing customers
Acquiring new customers in existing markets
Creating new products and services
Developing new value-delivery approaches
Geographical expansion
Creating a new industry structure
Opening new competitive arenas
1
2
3
4
5
6
7

## Slide 233: BCG Growth/Transformation framework: Three levers for growth
Appendix C: Frameworks
Core and adjacent growth
Improve execution
Enhance offering
Acquire/ partner
Reposition business
Maximize the core
Expand into adjacencies
Explore new frontiers (disruption)
1
2
3
Organizational growth enablers
Business model innovation
M&A search and screen
Innovation
Commercial quick wins
Emerging markets

## Slide 234: Business Model Canvas
Appendix C: Frameworks
Key Partners
Who are our Key Partners? Who are our key suppliers? Which Key Resources are we acquiring from partners? Which Key Activities do partners perform? MOTIVATIONS FOR PARTNERSHIPS: Optimization and economy, Reduction of risk and uncertainty, Acquisition of particular resources and activities
Value Propositions
What value do we deliver to the customer? Which one of our customer’s problems are we helping to solve? What bundles of products and services are we offering to each Customer Segment? Which customer needs are we satisfying? CHARACTERISTICS: Newness, Performance, Customization, “Getting the Job Done”, Design, Brand/Status, Price, Cost Reduction, Risk Reduction, Accessibility, Convenience/Usability
Key Activities
What Key Activities do our Value Propositions require? Our Distribution Channels? Customer Relationships? Revenue streams? CATEGORIES: Production, Problem Solving, Platform/Network
Customer Relationships
What type of relationship does each of our Customer Segments expect us to establish and maintain with them? Which ones have we established? How are they integrated with the rest of our business model? How costly are they?
Cost Structure
What are the most important costs inherent in our business model? Which Key Resources are most expensive? Which Key Activities are most expensive?
Revenue Streams
For what value are our customers really willing to pay? For what do they currently pay? How are they currently paying? How would they prefer to pay? How much does each Revenue Stream contribute to overall revenues?
Customer Segments
For whom are we creating value? Who are our most important customers? Is our customer base a Mass Market, Niche Market, Segmented, Diversified, Multi-sided Platform?
Key Resources
What Key Resources do our Value Propositions require? Our Distribution Channels? Customer Relationships Revenue Streams? TYPES OF RESOURCES: Physical, Intellectual, Human, Financial
Channels
Through which Channels do our Customer Segments want to be reached? How are we reaching them now? Which ones work best? Which ones are most cost-efficient? How are we integrating them with customer routines?

## Slide 235: SWOT analysis (version 1)
Appendix C: Frameworks
Strengths
Weaknesses
Opportunities
Threats
[Description of strength]
[Description of strength]
[Description of strength]
…
[Description of weakness]
[Description of weakness]
[Description of weakness]
…
[Description of opportunity]
[Description of opportunity]
[Description of opportunity]
…
[Description of threat]
[Description of threat]
[Description of threat]
…

## Slide 236: SWOT analysis (version 2)
Appendix C: Frameworks
Strengths
Weaknesses
Opportunities
Threats
[Description of strength]
[Description of strength]
[Description of strength]
…
[Description of weakness]
[Description of weakness]
[Description of weakness]
…
[Description of opportunity]
[Description of opportunity]
[Description of opportunity]
…
[Description of threat]
[Description of threat]
[Description of threat]
…

## Slide 237: SWOT analysis (version 3)
Appendix C: Frameworks
Strengths
Weaknesses
Opportunities
Threats
[Longer text description of threats]
[Longer text description of opportunities]
[Longer text description of weaknesses]
[Longer text description of strengths]

## Slide 238: PESTLE analysis (version 1)
Appendix C: Frameworks
[Insert political factors that may impact your business e.g. tax policies, government policies, trade / tariffs etc.]
[Insert factors]
[Insert factors]
[Insert factors]
…
Political
[Insert social factors that may impact your business e.g. technological innovation, digitalization, AI etc.]
[Insert factors]
[Insert factors]
[Insert factors]
…
Technological
[Insert economic factors that may impact your business e.g. interest rates, monetary policy, GDP growth etc.]
[Insert factors]
[Insert factors]
[Insert factors]
…
Economic
[Insert social factors that may impact your business e.g. employment law, copyright protection, regulatory changes etc.]
[Insert factors]
[Insert factors]
[Insert factors]
…
Legal
[Insert social factors that may impact your business e.g. demographic trends, cultural attitudes, religion etc.]
[Insert factors]
[Insert factors]
[Insert factors]
…
Social
[Insert social factors that may impact your business e.g. climate change, sustainability, natural resource levels etc.]
[Insert factors]
[Insert factors]
[Insert factors]
…
Environmental

## Slide 239: PESTLE analysis (version 2)
Appendix C: Frameworks
E
S
Social
[Insert social factors that may impact your business e.g. demographic trends, cultural attitudes, religion etc.]
[Insert factors]
[Insert factors]
P
E
Economic
[Insert economic factors that may impact your business e.g. interest rates, monetary policy, GDP growth etc.]
[Insert factors]
[Insert factors]
Political
[Insert political factors that may impact your business e.g. tax policies, government policies, trade / tariffs etc.]
[Insert factors]
[Insert factors]
Environmental
[Insert social factors that may impact your business e.g. climate change, sustainability, natural resource levels etc.]
[Insert factors]
[Insert factors]
L
Technological
[Insert social factors that may impact your business e.g. technological innovation, digitalization, AI etc.]
[Insert factors]
[Insert factors]
T
Legal
[Insert social factors that may impact your business e.g. employment law, copyright protection, regulation etc.]
[Insert factors]
[Insert factors]

## Slide 240: Porter’s Five Forces
Appendix C: Frameworks
Competition
Threat of new entrants
Power of suppliers
Power of customers
Threat of substitute products
[Insert key points around competition in the industry e.g. number of competitors, industry concentration, brand loyalty, switching costs etc.
[Insert key points around new entrants e.g. barriers to entry, scale economies, access to distribution channels etc.
[Insert key points around bargaining power of suppliers e.g. number and size of suppliers, uniqueness of each supplier’s product or service, ability to substitute etc.
[Insert key points around bargaining power of customers e.g. number and size of customers, differences between competitors, price sensitivity, ability to substitute, information availability etc.
[Insert key points around threat of substitution e.g. number of substitute products available, price differences, perceived level of differentiation etc.
High
Low
Medium
Medium
High

## Slide 241: Balanced Scorecard
Appendix C: Frameworks
Perspective
Targets
Financial
xx
Customer
xx
Internal
xx
Learning & Growth
Strategic Objectives
[Insert strategic objectives]
[Insert strategic objectives]
[Insert strategic objectives]
[Insert strategic objectives]
[Insert strategic objectives]
[Insert strategic objectives]
[Insert strategic objectives]
[Insert strategic objectives]
[Insert strategic objectives]
[Insert strategic objectives]
[Insert strategic objectives]
[Insert strategic objectives]
KPIs
[Insert KPIs e.g. revenue, margin, growth]
[Insert KPIs e.g. NPS, lifetime value, # of returning customers]
[Insert KPIs e.g. production time, error levels, unit costs]
[Insert KPIs e.g. employee retention, employee satisfaction, progression]
xx

## Slide 242: Product life cycle
Appendix C: Frameworks
INTRODUCTION
GROWTH
MATURITY
DECLINE
Sales
Time

## Slide 243: Strategy is the combination of objective, scope, and advantage
Appendix C: Frameworks
Objective
Scope
What is our goal/what does winning look like to us?
Specific, measurable, time bound
Where do we want to play?
Customer segments/offerings, geographies, vertical integration
Advantage
How do we want to win?
Our unique selling point/value proposition, internal activities to deliver value proposition

## Slide 244: Does your strategy pass these five criteria?
Appendix C: Frameworks
Five tests of a good strategy according to Michael Porter:
A unique value proposition compared to other organizations
A different, tailored value chain
Clear tradeoffs, and choosing what not to do
Activities that fit together and reinforce each other
Strategic continuity with continual improvement in realizing the strategy
1
2
3
4
5