## Slide 1: CPAT-AI (Excel-AI): mitigation MVP
 | Status and timeline
What it is | Cut-down CPAT in Excel, rebuilt with AI from legacy CPAT; every figure traceable to equation, parameter and source
Platform | Reference model for both platforms; feeds the WB-IMF CPAT process
Status (20 Oct) | v6.2 (20 Oct): mitigation, power and distribution built; legacy bugs fixed, not copied; MVP 70%
Next | Equations list, traceability, known-gaps note; Kacper holds the bug list while I travel
Timeline | MVP 23 Oct; power 2-13 Nov; remaining mitigation 16-27 Nov; final 4 Dec
Ask / risk | Ownership with the IMF/CPAT team; one Excel model, not two; data requests (GAINS, VAT)
CDPM = the model formerly called SiSePuede. Sources: FY27 work plan v2.6; repos CPAT-AI, CPAT-CDPM, new-ai-tools; task tracker (20 Oct 2026)