## Slide 1: Coded CPAT (Python)
 | Status and timeline
What it is | Python reimplementation of CPAT (mitigation + distribution), same codes as the Excel; Shiny app on top
Platform | The core of BOTH platforms: climate pathways and fiscal
Status (20 Oct) | Runs end to end; 57 tests; exports back to the legacy layout. Final Python 10%
Next | Port the validated Excel MVP logic; Python-vs-Excel comparison on the same inputs
Timeline | Enhanced version to Edmundo early Nov; final Python 11 Dec; Shiny app 5 Feb
Ask / risk | Open fixes: distribution revenue units, national totals, full electricity price build-up
CDPM = the model formerly called SiSePuede. Sources: FY27 work plan v2.6; repos CPAT-AI, CPAT-CDPM, new-ai-tools; task tracker (20 Oct 2026)