## Slide 1: FTT national (Zoe)
 | Status and timeline
What it is | National-level data so FTT technology diffusion (power, cars, freight, heat, steel) runs on CPAT's countries
Platform | Climate platform; with MFMod, the bridge to the fiscal platform
Status (20 Oct) | Zoe delivering; I review. Progress % not yet reported
Next | Ask Zoe for a review date; then FTT + MFMod on one Python platform
Timeline | FTT project 27 Nov; FTT + MFMod working 12 Feb
Ask / risk | Decision: MFMod in or out for Feb (FTT-only is doable in the week)
CDPM = the model formerly called SiSePuede. Sources: FY27 work plan v2.6; repos CPAT-AI, CPAT-CDPM, new-ai-tools; task tracker (20 Oct 2026)